Personal AI Lab

Architecture, Goals & Implementation Guide

KVM + VFIO GPU Passthrough — From bare metal to live inference

v3.1 — every decision explained, every command annotated, every live lesson captured

Hardware: ASUS ROG Z590-F  |  Intel i5-11400F  |  32GB DDR4  |  RTX 3060 Ti 8GB  |  March 2026

What this document delivers A complete personal AI lab reference covering vision and goals, lab usage framework, display and input architecture decisions, implementation phases (BIOS through live inference), security analysis, RIIF integration, and evolution roadmap. Every infrastructure command is exact and copy-pasteable. Every architecture decision includes full rationale and rejected alternatives. Estimated time to complete infrastructure: 3–5 hours for a first-time KVM setup. 90 minutes for someone familiar with Linux.

# 0. Working Principles — How to Use This Document

This document is a living reference built through deep analysis sessions. The principles below govern how architectural decisions are made, recorded, and challenged. They exist because fast answers in complex systems produce expensive mistakes.

The Three-Step Rule Every answer involving architecture, security, or hardware goes through three steps — no skipping to Step 3: Step 1 — What exactly changes mechanically Step 2 — What risks does that introduce Step 3 — What is the recommendation and why When uncertainty exists, it is stated explicitly rather than projecting false confidence. When a fast answer was given and later found incomplete, it is documented here.

## Challenge Phrases

Two phrases trigger deep analysis before any recommendation is given:

- "Analyze before answering" — map the full problem before proposing any solution

- "What are the mechanisms" — trace exactly how something works before assessing whether it is safe or correct

## How Decisions Are Recorded

Every architecture decision in this document includes: what was decided, what the mechanism is, what risks it introduces, and what alternatives were rejected and why. This structure prevents architectural drift — the gradual erosion of original reasoning that happens when only conclusions are preserved and rationale is lost.

## On Learning and Challenging

This lab was built by someone learning these technologies in depth, not using them daily as a profession. That changes the responsibility model: the analysis in this document cannot be assumed to be caught by the reader. It must be complete and self-challenging. When instinct says something is incomplete — even without the vocabulary to name it precisely — that instinct should be surfaced. The best questions in this project came from exactly that instinct.

# 1. Storage Architecture & Disk Layout

This installation uses a deliberate hybrid storage strategy. Fast operations (OS boot, VM kernel load, swap) live on the SATA SSD. Bulk model storage lives on the IronWolf HDD. The 1TB SSD is never touched, never mounted, never visible to the VM.

🎯 Why this decision The initial planning had to account for two hard constraints simultaneously: personal data protection and storage capacity. The 1TB Samsung SSD holds personal data and has zero free space — it cannot be touched. That leaves the 224GB Kingston SSD as the only installation target. The challenge: 224GB has to carry both the host OS (~40GB) and a usable VM with model storage. Without the IronWolf, you'd have roughly 160GB for models — enough for 2-3 models before running out. The solution was hybrid storage: 224GB SSD for all speed-sensitive operations (boot, VM kernel, OS packages, swap), and the IronWolf's free 4TB for bulk model storage where sequential read bandwidth matters but not latency. The 1TB personal data SSD is not 'protected by configuration' — it is physically absent from the VM's universe. The IOMMU boundary means there is no /proc/partitions entry, no /sys/block node, no block device path inside the VM. The VM cannot enumerate a disk that was never assigned to it. This is a structural guarantee, not a software policy.

| Disk | Device (typical) | Role | Notes |
| --- | --- | --- | --- |
| 224GB SATA SSD | /dev/sda | Host OS + VM pool | Fast. Partitioned per layout below. |
| IronWolf HDD (~4TB free) | /dev/sdb (or sdc) | Model library | Single ext4 partition. Mounted in host, passed to VM as 2nd VirtIO disk. |
| 1TB SSD | /dev/sd? — DO NOT TOUCH | Personal data | Never partitioned, never mounted, never referenced. |

⚠ Warning The IronWolf device node (/dev/sdb vs /dev/sdc) is NOT fixed — it changes based on which disks are detected at boot and in what order the SATA controller enumerates them. Always identify it with 'lsblk -o NAME,SIZE,MODEL' before running any parted commands. Running parted on the wrong disk destroys data without warning.

## 1.1  224GB SATA SSD — Partition Layout

Install Ubuntu Server 24.04 on this disk only. The installer will create the partitions below. Choose 'Custom storage layout' in the installer to set these exactly.

| Partition | Size | Filesystem | Purpose |
| --- | --- | --- | --- |
| ESP (EFI) | 512 MB | FAT32 | UEFI boot partition. Bootloader lives here. |
| Host /boot | 1 GB | ext4 | Kernel images and initramfs. Separate keeps / unmountable for rescue. |
| Host / (root) | 40 GB | ext4 | Ubuntu Server 24.04 OS + KVM toolchain + libvirt config. |
| swap | 4 GB | swap | Host swap. i5-11400F won't need it often but prevents OOM on host during VM boot. |
| KVM Pool /var/lib/libvirt/images | ~178 GB (remainder) | ext4 | libvirt default storage pool. Holds the VM system qcow2 disk (~60GB allocated). |

⚙ Mechanism — What's happening under the hood Why /var/lib/libvirt/images gets its own partition: libvirt's default storage pool path is /var/lib/libvirt/images. VM disk images (qcow2 files) are stored here and can grow unexpectedly — a snapshot, a large write, or a misconfigured qcow2 can consume gigabytes. If this path shares the root filesystem, an oversized VM disk fills / entirely, which crashes libvirtd, breaks SSH, and can require physical recovery access. A dedicated partition prevents this. The VM disk can fill its partition completely without touching the host root filesystem. libvirtd keeps running. SSH stays open. The host remains manageable. Why separate /boot: if the root filesystem needs to be unmounted for fsck or recovery, the kernel images and initramfs on /boot remain accessible. This is the difference between a recoverable and an unrecoverable failure mode. The Ubuntu installer created a 1GB EFI partition rather than the 512MB specified in the plan. This is correct — 1GB has become the Ubuntu default to accommodate signed bootloader entries for multiple kernel versions. Do not try to resize it to 512MB. Why ext4 and not ZFS or Btrfs: this lab operates through 2033. ext4 is the most battle-tested Linux filesystem. Copy-on-write filesystems add features (snapshots, checksums) at the cost of complexity and edge-case failure modes. For a single-purpose long-horizon system, stability beats features.

## 1.2  IronWolf HDD — Model Storage Partition

The IronWolf (ST6000VN001, 6TB) is at /dev/sdc on this build. It already has four existing partitions. The 4TB free region was carved as /dev/sdc3. Do not touch other partitions.

🔍 What we discovered during the build Actual partition table on this build's IronWolf (/dev/sdc — ST6000VN001 6TB): sdc1 16MB — small protective partition (existing, untouched) sdc2 893.9GB — existing data (untouched) sdc3 4TB — AI model storage (new — created for this lab) sdc4 500GB — existing data (untouched) sdc5 100GB — Backup partition (existing, untouched) Device node was /dev/sdc, not /dev/sdb — the Kingston SSD took sda, so the IronWolf landed on sdc. Always verify with lsblk before running any parted commands. sdc3 had a PARTLABEL entry ('Basic data partition') from a previous Windows partition table but no filesystem — blkid returned no TYPE. Safe to format directly with mkfs.ext4 without creating a new partition.

# Step 1 — identify the IronWolf device node lsblk -o NAME,SIZE,MODEL,LABEL # This build: IronWolf = /dev/sdc (ST6000VN001-2BB1, 5.5TB reported) # Step 2 — inspect existing partition table non-destructively sudo parted /dev/sdc print # Confirm which partition number has the ~4TB free region # This build: sdc3 = 4TB, confirmed with 'sudo parted /dev/sdc print'

# Step 3 — check if target partition already has a filesystem sudo blkid /dev/sdc3 # If output shows TYPE='ext4' → already formatted, skip mkfs # If output is empty or shows only PARTLABEL → no filesystem, proceed to format # This build: blkid returned only PARTLABEL, no TYPE — formatted fresh # Step 4 — format with ext4 and assign label sudo mkfs.ext4 -L ai_models /dev/sdc3 # This build output — UUID assigned by mkfs: # Filesystem UUID: 9100fc7a-49d1-4ed6-8de4-1e178d5e9258 # Creating filesystem with 1073518848 4k blocks and 268386304 inodes

# Step 5 — attach to VM as VirtIO block device (run on HOST, VM shut off) sudo virsh shutdown ai-lab && sudo virsh domstate ai-lab # wait: shut off sudo virsh attach-disk ai-lab \ /dev/sdc3 \ # the raw partition on the host vdb \ # appears as /dev/vdb inside the guest --driver qemu \ --subdriver raw \ # raw partition, not a qcow2 file --targetbus virtio \ # VirtIO for near-native throughput --cache none \ # direct I/O — bypass host page cache for large reads --persistent # write to VM XML permanently sudo virsh start ai-lab

# Step 6 — inside the GUEST VM: verify and mount lsblk # confirm /dev/vdb is visible at 4TB sudo blkid /dev/vdb # confirm LABEL='ai_models' sudo mkdir -p /var/lib/ollama/models # Add to fstab using the exact UUID from mkfs output echo "UUID=9100fc7a-49d1-4ed6-8de4-1e178d5e9258 /var/lib/ollama/models ext4 defaults,noatime,nodev,nosuid 0 2" ¦ sudo tee -a /etc/fstab sudo mount -a df -h /var/lib/ollama/models # This build result: 4.0T total, 3.8T available, 1% used # WHY UUID not /dev/vdb: # Device nodes are assigned at boot by detection order. # UUID is written into the filesystem superblock by mkfs and never changes. # If a second disk is added to the VM, vdb could become vdc. # UUID mounts the right partition regardless of node shifts.

⚠ Warning Before creating any partition on the IronWolf, run 'sudo parted /dev/sdc print' and visually confirm you can see the existing partitions. Never run parted commands blindly on a disk with existing data. The device node (sdb vs sdc) changes based on boot order — always verify with lsblk first.

# 2. Phase 1 — BIOS Configuration (ASUS ROG Z590-F)

This must be done before the OS install. These settings cannot be changed after the fact without rebooting — get them right once. Boot into BIOS with DEL or F2 at POST.

🎯 Why this decision Every setting in this phase has a direct function in the VFIO passthrough chain. They are not optimisations — they are prerequisites. A single missing setting causes GPU binding to fail silently or produces subtle IOMMU grouping problems that are hard to diagnose after the fact. Important: this BIOS session was completed live with photo verification at each step. Several settings on the Z590-F are labelled differently than documentation suggests. The exact paths below reflect what was actually found on this hardware, corrected from the originally expected paths.

⚙ Mechanism — What's happening under the hood What BIOS settings actually do for GPU passthrough: the CPU, chipset, and BIOS must cooperate to expose the IOMMU hardware to the OS. Each setting below activates a specific part of this chain. VT-x (VMX): CPU feature that allows the hardware to run multiple isolated execution contexts. Without it, KVM cannot create VMs at all — there is no hardware support for guest/host mode switching. VT-d: CPU/chipset feature that extends virtualization to the I/O bus (PCIe). VT-d creates IOMMU (Input-Output Memory Management Unit) tables that control which physical memory addresses each PCIe device can access. Without VT-d, GPU passthrough is impossible — the GPU can reach any physical memory address from a VM, which defeats isolation. Above 4G Decoding / Memory Remap: PCIe devices map their registers into the system's physical address space (BAR — Base Address Register). Modern GPUs with 8GB+ VRAM need more than 4GB of address space for these mappings. This setting extends the address space above the 4GB boundary to accommodate them. Without it, the GPU's full VRAM cannot be addressed and passthrough fails. Resizable BAR (ReBAR): normally the CPU can only access 256MB of GPU VRAM at a time through the BAR window. ReBAR allows the CPU to access the full VRAM as a single BAR. For inference workloads, this increases throughput when loading model weights. CSM (Compatibility Support Module): a BIOS layer that emulates legacy BIOS behaviour for old operating systems. When CSM is active, PCIe device enumeration follows a legacy path that can assign devices to incorrect IOMMU groups. Disabling CSM forces pure UEFI mode, which uses the correct ACPI/DSDT tables for IOMMU group assignment.

🔍 What we discovered during the build VT-d location: documentation suggested Advanced → CPU Configuration. On the Z590-F it is in Advanced → System Agent (SA) Configuration — not the CPU menu. This menu also contains 'Control IOMMU Pre-boot Behavior' which must be set to 'Enable IOMMU during boot'. Above 4G Decoding: not found in the Boot menu where most guides say to look. Found in Advanced → System Agent (SA) Configuration → Memory Configuration. The setting is labelled 'Memory Remap' not 'Above 4G Decoding'. The BIOS info bar at the bottom confirms: 'Enable/Disable Memory Remap above 4GB'. Resizable BAR: not in any submenu. It is a shortcut icon in the top toolbar of every BIOS screen, next to the AURA and MemTest86 shortcut icons. Click the icon labelled 'ReSize BAR'. CSM: found in the Boot tab. After disabling, the BIOS may warn about boot compatibility — this is expected. Pure UEFI mode is required.

| 1 | Enter Advanced Mode Press F7 in the BIOS to switch from EZ Mode to Advanced Mode. All settings below are in Advanced Mode menus. |
| --- | --- |

| 2 | Enable Intel VMX Virtualization Technology Navigate to: Advanced → CPU Configuration → Intel (VMX) Virtualization Technology → Enabled. This enables hardware-assisted virtualization in the CPU. Required for KVM to create and run VMs. Note: VT-d is in a different menu — see Step 3. |
| --- | --- |

| 3 | Enable VT-d (IOMMU) — Z590-F specific location Navigate to: Advanced → System Agent (SA) Configuration → VT-d → Enabled. IMPORTANT: On the Z590-F this is NOT in the CPU Configuration menu — it is in System Agent (SA) Configuration. Also set: Control IOMMU Pre-boot Behavior → 'Enable IOMMU during boot'. Both must be enabled. |
| --- | --- |

| 4 | Enable Memory Remap above 4GB (= Above 4G Decoding) Navigate to: Advanced → System Agent (SA) Configuration → Memory Configuration → Memory Remap → Enabled. NOTE: This setting is labelled 'Memory Remap' on the Z590-F, not 'Above 4G Decoding'. The info bar at the bottom of the screen confirms: 'Enable/Disable Memory Remap above 4GB'. Mandatory for the RTX 3060 Ti's 8GB VRAM — the GPU's BAR space exceeds 4GB. |
| --- | --- |

| 5 | Enable Resizable BAR Click the 'ReSize BAR' shortcut icon in the top BIOS toolbar (visible next to AURA and MemTest86 icons at the top of every screen). Set to Enabled. NOTE: This is a top-level toolbar shortcut — not buried in a submenu. Increases inference throughput by allowing full VRAM access in a single BAR window. |
| --- | --- |

| 6 | Disable CSM Navigate to: Boot tab → CSM (Compatibility Support Module) → CSM Launch → Disabled. Pure UEFI mode ensures correct IOMMU group assignment via ACPI tables. If CSM is on, the GPU may land in the wrong IOMMU group, making passthrough impossible without kernel parameter workarounds. |
| --- | --- |

| 7 | Boot Order — Use F8 at POST This machine dual-boots (Ubuntu Server on Kingston SSD / Windows on Samsung SSD). Do NOT change the permanent boot order in BIOS — doing so could disrupt the Windows EFI entry. Instead, use F8 at POST to select the Kingston SSD when you want to boot Ubuntu Server. This preserves the Windows boot entry untouched. |
| --- | --- |

| 8 | Save and Exit Press F10, confirm Save & Exit. System will reboot. Press F8 and select the Kingston Ubuntu USB to boot the installer. |
| --- | --- |

✅ Checkpoint BIOS Verification: After Ubuntu is installed and boots, run 'sudo dmesg ¦ grep -e DMAR -e IOMMU' on the host. You should see lines containing 'IOMMU enabled' and 'DMAR: Hardware unit' entries. If this output is empty, VT-d is not active — go back to BIOS. The line 'Intel(R) Virtualization Technology for Directed I/O' confirms the hardware is active.

# 3. Phase 2 — Host OS Installation (Ubuntu Server 24.04 LTS)

Boot from Ubuntu Server 24.04 LTS USB. Use the standard installer. The specific choices below matter — do not accept defaults blindly.

🎯 Why this decision Ubuntu Server 24.04 LTS was chosen as the host OS for specific reasons: it is the current LTS release (supported through 2034), has first-class KVM and libvirt support, and ships with a kernel (6.8+) that includes up-to-date VFIO drivers. The 'host' OS here is not a workstation — it is a hypervisor platform. It needs KVM tools, SSH, and nothing else. Ubuntu Server (NOT minimized) is required: the minimized variant strips packages that the KVM toolchain depends on. The extra 200MB of packages are worth it for a complete, non-fragile toolchain. The dual-boot context: this machine already has Windows on the 1TB Samsung SSD with its own EFI entry. The goal is to add Ubuntu on the Kingston SSD without disturbing the Windows installation. F8 at POST selects which disk to boot — no GRUB dual-boot menu, no permanent boot order change. Each OS is isolated at boot selection level.

## 3.1  Installer Choices — What to Select and Why

| Installer Screen | Required Choice and Rationale |
| --- | --- |
| Language | English (or your preference — no technical impact) |
| Installation type | Ubuntu Server (NOT minimized). The minimized variant omits packages that the KVM toolchain requires. Do not save the 200MB. |
| Network | Leave as DHCP during install. The installer detects the active ethernet port (enp6s0) automatically and acquires a DHCP address (192.168.1.31 in this build). Static IP configuration happens post-install via netplan — it is a 2-minute step and cleaner than configuring it in the installer. |
| Storage | Select 'Custom storage layout'. Do NOT use Guided. The installer shows ALL disks including the 1TB Samsung and the IronWolf HDDs. Leave every disk except the 224GB Kingston completely untouched. |
| Profile setup | Set a strong password. Note the exact username — used for SSH login and libvirt group membership. |
| SSH | Enable OpenSSH server: YES. This is non-negotiable — SSH is the primary management channel for a headless server. Without it, you can only access the machine physically. |
| Featured snaps | Select NOTHING. Docker, microk8s, and other snaps are not needed and add unnecessary background services. |

🔍 What we discovered during the build The Ubuntu installer showed ALL physical disks during storage selection — the 224GB Kingston, the 1TB Samsung, and both IronWolf HDDs. The Samsung 1TB showed as having an existing partition. It must be left completely untouched with no partition table changes, no formatting, no mount point. When asked to configure the Ubuntu Pro upgrade, select 'Skip for now'. Pro features are not needed for this use case. The installer prompts to restart services after updates during the upgrade step — accept the defaults and continue.

## 3.2  Custom Partition Layout in the Installer

On the storage screen, select the 224GB SATA SSD and choose 'Add GPT Partition' for each of the following in order:

| # | Size | Format | Mount Point | Notes |
| --- | --- | --- | --- | --- |
| 1 | 1G | fat32 | /boot/efi | EFI System Partition. 1GB is the Ubuntu 24.04 default — provides headroom for multiple kernel entries. |
| 2 | 1G | ext4 | /boot | Kernel images and initramfs. Separate from root for rescue access. |
| 3 | 40G | ext4 | / | Host root filesystem. OS + KVM toolchain + all configuration. |
| 4 | 4G | swap | (swap) | Host swap. Prevents OOM kills on host during VM boot when 12GB is allocated to guest. |
| 5 | Remaining (~178G) | ext4 | /var/lib/libvirt/images | KVM storage pool. Dedicated partition protects host root from VM disk growth. |

🔴 Critical Do NOT select the 1TB SSD on any screen. If the installer shows it, leave it completely untouched — no partitions, no format, no mount point. Verify the partition summary shows only the 224GB disk before confirming the destructive action.

## 3.3  Post-Install First Boot

This machine dual-boots. Press F8 at POST and select the Kingston SSD (Ubuntu). Once booted, work directly at the machine or SSH from your laptop.

# SSH from laptop (after machine has booted and shows login prompt): ssh ailab@192.168.1.31 # IP from DHCP — verify with 'ip a' on the machine # Full system update FIRST — before any other steps sudo apt update && sudo apt full-upgrade -y # apt update — refreshes package index from Ubuntu repositories # apt full-upgrade — installs all available updates INCLUDING kernel updates. # 'full-upgrade' vs 'upgrade': full-upgrade can remove packages # to resolve dependencies. Always use full-upgrade on a fresh install. # -y — auto-accept prompts (safe for a fresh OS with no customisation) # Verify partition layout is correct before proceeding: lsblk -f df -h # lsblk -f shows filesystem types and mount points for all block devices. # df -h shows disk usage for all mounted filesystems. # Confirm: /var/lib/libvirt/images shows ~178GB, / shows ~40GB.

## 3.4  GRUB Kernel Parameters — Activating IOMMU

The BIOS enabled VT-d at the hardware level. These kernel parameters tell the Linux kernel to activate and use the IOMMU hardware. Without them, VT-d exists in hardware but the OS ignores it.

sudo nano /etc/default/grub # Find GRUB_CMDLINE_LINUX_DEFAULT and set it to: GRUB_CMDLINE_LINUX_DEFAULT="quiet splash intel_iommu=on iommu=pt" sudo update-grub # regenerates /boot/grub/grub.cfg from /etc/default/grub sudo reboot

⚙ Mechanism — What's happening under the hood intel_iommu=on: tells the Linux kernel to activate the Intel IOMMU (VT-d) hardware and load the iommu subsystem. This creates the DMAR (DMA Remapping) tables that map which physical memory regions each PCIe device is allowed to access. Without this flag, even with VT-d enabled in BIOS, the kernel doesn't use IOMMU and VFIO passthrough fails at the driver binding step. iommu=pt (passthrough mode): tells the IOMMU to operate in passthrough mode for devices NOT being passed through to a VM. In strict mode (default), every DMA transaction from every PCIe device goes through IOMMU address translation — even devices like network cards and storage controllers that are not being virtualised. In passthrough mode, only devices being actively passed through incur this overhead. For GPU-bound LLM inference where the CPU is mostly idle, this distinction is minor, but it is correct practice. Why both parameters: intel_iommu=on activates the hardware. iommu=pt sets the operating mode for non-passed-through devices. They are independent settings that must both be present. After reboot, verify with: sudo dmesg ¦ grep -e DMAR -e IOMMU ¦ head -20. You should see 'DMAR: Hardware unit' and 'IOMMU enabled' lines. The line 'Intel(R) Virtualization Technology for Directed I/O' confirms VT-d is active. Also verify: cat /proc/cmdline should show intel_iommu=on iommu=pt in the output.

# 4. Phase 3 — KVM & libvirt Installation

## 4.1  Install KVM Stack

# Install all required KVM/QEMU/libvirt packages sudo apt install -y \ qemu-kvm \ # KVM hypervisor libvirt-daemon-system \ # libvirt service daemon libvirt-clients \ # virsh CLI tool virtinst \ # virt-install CLI for VM creation virt-manager \ # optional GUI (useful via SSH X forwarding) ovmf \ # UEFI firmware for VMs (REQUIRED for GPU passthrough) bridge-utils \ # network bridge tools cpu-checker # verify KVM acceleration # Verify KVM acceleration is available sudo kvm-ok # Expected: 'KVM acceleration can be used' # Add your user to the libvirt and kvm groups sudo usermod -aG libvirt,kvm $USER newgrp libvirt # apply without logout # Enable and start libvirt sudo systemctl enable --now libvirtd sudo systemctl status libvirtd # confirm active (running)

⚙ Mechanism — What's happening under the hood KVM (Kernel-based Virtual Machine): a Linux kernel module that turns the kernel into a hypervisor. KVM itself does not emulate hardware — it provides the CPU virtualisation primitives (using VT-x) and memory isolation (using EPT/nested paging). It is the performance engine. QEMU (qemu-kvm package): the hardware emulator. QEMU creates the virtual machine environment — virtual CPUs, virtual RAM, virtual PCIe bus, virtual network interfaces, virtual disk controllers. QEMU uses KVM for CPU execution acceleration. When you run a VM, QEMU is the process; KVM is the kernel driver it calls. libvirt (libvirt-daemon-system + libvirt-clients): the management layer. libvirt provides a consistent API over QEMU/KVM, stores VM definitions as XML, manages storage pools and virtual networks, and exposes everything through virsh (CLI) and Cockpit (browser). When you run 'virsh start ai-lab', libvirt constructs the QEMU command line from the VM XML and launches it. OVMF (Open Virtual Machine Firmware): provides UEFI firmware for VMs. UEFI is required for GPU passthrough because the GPU's Option ROM (the firmware on the card itself) requires UEFI to initialise correctly. Legacy BIOS VMs cannot initialise passed-through GPUs. OVMF ships as OVMF_CODE.fd and OVMF_VARS.fd firmware images that libvirt uses as the VM's BIOS chip. virtinst (virt-install): the command-line tool for creating VMs. Takes parameters and generates the libvirt XML definition, then boots the VM from the ISO for installation. cpu-checker (kvm-ok): verifies that the kernel loaded the KVM module and VT-x is accessible. If this returns 'KVM acceleration can be used', the CPU virtualisation chain from BIOS through kernel to userspace is working. Group memberships: libvirt requires your user to be in the 'libvirt' group to run virsh commands without sudo. The 'kvm' group grants access to /dev/kvm (the KVM device node). 'newgrp libvirt' applies the new group membership in the current shell session without requiring a full logout.

## 4.2  Install Cockpit for Browser-Based Management

sudo apt install -y cockpit cockpit-machines sudo systemctl enable --now cockpit.socket # Access at: https://192.168.1.31:9090 # Login > click 'Administrative access' > enter password for full admin mode # cockpit-machines adds a 'Virtual Machines' panel — includes built-in VM console. # The Cockpit console is the PRIMARY way to access the VM during Ubuntu install.

💡 Tip Cockpit became the primary VM access method during the build because every VNC alternative failed: RealVNC needed Administrator rights not available on the laptop; TightVNC blocks loopback connections by default requiring a registry edit; SSH tunnels bound to port 5900 were blocked by the Windows firewall. Cockpit requires nothing — it is a browser page. When you open Virtual Machines → ai-lab → Console in Cockpit, you get the VM screen directly in the browser. No tunnel, no client, no configuration.

🔍 What we discovered during the build Cockpit first login shows 'Limited access' mode — standard actions work but package management and system changes are blocked. Click 'Administrative access' at the top of the screen and enter your password to switch to full admin mode. This is required before Cockpit can manage VMs. cockpit-machines is a separate package from cockpit. Without it, Cockpit has no Virtual Machines panel. Both packages must be installed.

## 4.3  Configure the KVM Storage Pool

The /var/lib/libvirt/images partition is already formatted from the OS install. Register it explicitly as libvirt's default storage pool.

# Verify the partition is mounted and available df -h /var/lib/libvirt/images # should show ~178GB available # Set correct ownership for libvirt sudo chown -R root:libvirt /var/lib/libvirt/images sudo chmod 2775 /var/lib/libvirt/images # chmod 2775 explained: # 2 — setgid bit: new files created here inherit the libvirt group. # This means VM disk images created by libvirt are group-owned by # 'libvirt' automatically, not by root. # 7 — owner (root): rwx — full access # 7 — group (libvirt): rwx — libvirt daemon can read/write disk images # 5 — other: r-x — readable but not writable # Register as named storage pool virsh pool-define-as default dir --target /var/lib/libvirt/images virsh pool-build default virsh pool-start default virsh pool-autostart default virsh pool-info default # verify: State running, Autostart: yes # virsh pool commands explained: # pool-define-as — writes the pool definition to libvirt's config (not started yet) # pool-build — creates the directory if it doesn't exist (it already does here) # pool-start — activates the pool (libvirt now manages this directory) # pool-autostart — marks pool to start automatically when libvirtd starts

# 5. Phase 4 — VFIO GPU Binding

This section takes the RTX 3060 Ti away from the host Linux kernel and reserves it exclusively for the VM. After this, 'nvidia-smi' on the HOST will return nothing — the GPU belongs to the guest.

⚙ Mechanism — What's happening under the hood What VFIO (Virtual Function I/O) is: a Linux kernel framework that allows user-space processes (like QEMU) to directly access PCIe devices. VFIO uses the IOMMU to create a safe, isolated container for each device — the device can access only the memory regions that VFIO explicitly maps for it. No other process on the host can access the device while VFIO holds it. Why the GPU needs a dedicated driver: every PCIe device must have a kernel driver. The default state for a new GPU on a Linux system is that the 'nvidia' driver (or 'nouveau' open-source driver) claims the GPU immediately at boot. To pass the GPU to a VM, we need a different driver — 'vfio-pci' — to claim it first, before nvidia loads. vfio-pci is a minimal driver that does nothing with the GPU except hold exclusive ownership and make it available through the VFIO framework. The race condition: Linux loads kernel modules during boot. If nvidia loads before vfio-pci, nvidia claims the GPU and vfio-pci cannot take it. The solution is to add vfio-pci to the initramfs (the early boot RAM disk that loads before the main filesystem) with the GPU's PCI IDs hardcoded. This forces vfio-pci to claim the GPU at the very beginning of the kernel boot sequence, before nvidia or nouveau ever see it. IOMMU groups: the kernel groups PCIe devices that share DMA paths into IOMMU groups. Devices in the same group cannot be safely separated — they must either all go to the VM or all stay on the host. For the RTX 3060 Ti, the GPU itself (01:00.0) and its HDMI audio controller (01:00.1) are in the same IOMMU group. Both must be passed through together.

## 5.1  Identify GPU PCI IDs and Verify IOMMU Grouping

# List all NVIDIA devices with their PCI IDs lspci -nn ¦ grep -i nvidia # lspci flags explained: # lspci — list PCI devices # -nn — show both device names AND numeric IDs in [vendor:device] format # Without -n you only see names. Without -nn you only see numbers. # We need the [10de:2489] format — vendor:device hex IDs. # Expected output (exact IDs from this build): # 01:00.0 VGA compatible controller [0300]: NVIDIA GA104 [GeForce RTX 3060 Ti] [10de:2489] # 01:00.1 Audio device [0403]: NVIDIA GA104 High Definition Audio [10de:228b] # The address format 01:00.0 means: # 01 — PCIe bus number (bus 1) # 00 — device number on that bus (device 0) # .0 — function number (0 = primary function = GPU compute) # .1 — function 1 = secondary function = HDMI audio controller # Both functions are on the same physical chip. They must move together. # Verify IOMMU grouping — both devices must be in the SAME group: for d in /sys/kernel/iommu_groups/*/devices/*; do n=${d#*/iommu_groups/}; n=${n%%/*} echo "IOMMU Group $n: $(lspci -nns ${d##*/})" done ¦ grep -i nvidia # Result from this build: # IOMMU Group 14: 01:00.0 VGA [10de:2489] — GPU compute # IOMMU Group 14: 01:00.1 Audio [10de:228b] — GPU audio # Both in Group 14 — confirmed safe to pass through together.

⚠ Warning If the GPU Audio device (01:00.1) is in a DIFFERENT IOMMU group than the VGA device (01:00.0), passthrough will fail because you cannot pass one without the other. This usually means CSM is still enabled in BIOS — disable it and reboot. The pcie_acs_override kernel parameter can force-split groups but defeats the hardware IOMMU guarantee the entire architecture is built on. Fix CSM first.

## 5.2  Bind GPU to VFIO Driver

# Step 1: Configure vfio-pci to claim these specific GPU PCI IDs at boot # Replace IDs with YOUR exact values from Step 5.1 above echo "options vfio-pci ids=10de:2489,10de:228b" ¦ sudo tee /etc/modprobe.d/vfio.conf # /etc/modprobe.d/vfio.conf — modprobe reads this when loading vfio-pci. # 'ids=' tells vfio-pci which PCI IDs to claim. When vfio-pci loads, # it looks for devices matching these IDs and takes exclusive ownership. # Any device matching these IDs will be bound to vfio-pci at every boot.

# Step 2: Configure modules to load at boot via /etc/modules-load.d cat << 'EOF' ¦ sudo tee /etc/modules-load.d/vfio.conf vfio vfio_iommu_type1 vfio_pci EOF # /etc/modules-load.d/ — files here list kernel modules to load at boot. # vfio — core VFIO framework module # vfio_iommu_type1 — IOMMU type 1 driver (Intel VT-d is IOMMU type 1) # vfio_pci — the driver that claims PCIe devices for VFIO use

# Step 3: Add VFIO modules to initramfs (early boot loading) sudo nano /etc/initramfs-tools/modules # Add these four lines at the end of the file: vfio vfio_iommu_type1 vfio_pci ids=10de:2489,10de:228b vfio_virqfd # WHY initramfs and not just /etc/modules-load.d: # modules-load.d loads modules AFTER the root filesystem is mounted. # By that point, other drivers (nvidia, nouveau) may have already claimed # the GPU via udev rules. initramfs loads much earlier — before udev runs # for hardware detection. Adding vfio-pci to initramfs guarantees it wins # the race against nvidia/nouveau for GPU ownership. # vfio_virqfd — handles virtual IRQ file descriptors. Required for correct # interrupt handling when the VM generates interrupts via the passed GPU.

# Step 4: Rebuild initramfs with the new module configuration sudo update-initramfs -u -k all # update-initramfs -u — update (rebuild) the initramfs # -k all — rebuild for ALL installed kernel versions. # '-k all' ensures the VFIO modules are included in # every kernel's initramfs, not just the current one. # After a kernel update, the new kernel's initramfs # also includes VFIO — passthrough survives upgrades. sudo reboot

## 5.3  Verify VFIO Binding

# After reboot — confirm GPU is bound to vfio-pci, NOT nvidia or nouveau lspci -nnk ¦ grep -A 3 'NVIDIA' # -k flag: show kernel driver currently in use for each device. # -A 3: show 3 lines after each match (enough to see the driver line). # Expected output for BOTH devices: # Kernel driver in use: vfio-pci <-- THIS is what you want # (NOT: Kernel driver in use: nvidia) # Confirm nvidia-smi finds nothing on the HOST nvidia-smi 2>&1 # Expected: 'No devices were found' or command not found # This confirms vfio-pci holds the GPU, not nvidia. # Confirm VFIO modules are loaded: lsmod ¦ grep vfio # Expected: vfio_pci, vfio_iommu_type1, vfio all listed

✅ Checkpoint GPU VFIO Checkpoint: lspci shows 'Kernel driver in use: vfio-pci' for both NVIDIA devices (01:00.0 and 01:00.1). nvidia-smi on the host returns no devices. The GPU is exclusively reserved for the VM. The host is GPU-blind — intentionally and correctly.

# 6. Phase 5 — VM Creation

## 6.1  Download Ubuntu Server 22.04 LTS ISO

# Download to libvirt images directory cd /var/lib/libvirt/images sudo wget -O ubuntu-22.04-server.iso \ https://releases.ubuntu.com/22.04.4/ubuntu-22.04.4-live-server-amd64.iso # NOTE: Use 22.04.4 — the 22.04.3 URL returns 404 Not Found. ls -lh ubuntu-22.04-server.iso # Expected: ~1.4GB file

## 6.2  Create the VM System Disk

# Create a 60GB qcow2 disk for the guest OS + NVIDIA drivers + Ollama binary # Models live on the IronWolf — this disk is OS only sudo qemu-img create -f qcow2 \ -o preallocation=metadata \ /var/lib/libvirt/images/ai-lab-system.qcow2 \ 60G # preallocation=metadata speeds up initial writes while keeping file size small ls -lh /var/lib/libvirt/images/ai-lab-system.qcow2

## 6.3  Create the VM with virt-install

🔴 Critical DO NOT include --hostdev GPU flags during VM creation. The nouveau driver in the Ubuntu 22.04 installer kernel grabs the passed-through GPU and immediately kills the VNC/console display mid-install, making the installer completely unreachable. Install Ubuntu 22.04 in the VM WITHOUT the GPU attached. The GPU is added after Ubuntu is fully installed and running.

Create the VM without GPU passthrough — the GPU will be added in Phase 6 after Ubuntu is installed:

sudo virt-install \ --name ai-lab \ --memory 20480 \ # 20GB RAM for guest (leaves 12GB for host) --vcpus 6,cpuset=0-5 \ # All 6 physical cores, host-passthrough --cpu host-passthrough \ --machine q35 \ # Modern PCIe chipset, required for VFIO --boot uefi \ # OVMF UEFI firmware --disk path=/var/lib/libvirt/images/ai-lab-system.qcow2,bus=virtio,cache=writeback \ --cdrom /var/lib/libvirt/images/ubuntu-22.04-server.iso \ --network network=default,model=virtio \ --graphics vnc,listen=127.0.0.1,port=5900 \ --noautoconsole \ --os-variant ubuntu22.04 # NO --hostdev flags here — GPU is added AFTER Ubuntu install # Verify VM is running: sudo virsh list --all # Expected: ai-lab listed as 'running'

⚙ Mechanism — What's happening under the hood What every virt-install flag does in this command: --name ai-lab: the VM name used by ALL subsequent virsh commands. Choose something unambiguous. --memory 20480: 20GB RAM (20480 MB) allocated to the guest. Why 20GB: LLM inference consumes memory beyond VRAM for the KV cache (attention intermediate state). Large contexts and long conversations push this to 8–10GB system RAM. 20GB gives headroom. The host keeps 12GB — more than enough for a headless SSH-only hypervisor. --vcpus 6,cpuset=0-5: all 6 physical cores pinned to this VM. The 'cpuset=0-5' pin means the VM's virtual CPUs are bound to physical cores 0–5, preventing them from being scheduled onto different cores by the host kernel. This reduces CPU migration overhead. The host runs fine on the 6 hyperthreads (logical cores 6–11) remaining. --cpu host-passthrough: exposes the host CPU's exact instruction set to the guest — no feature masking. This is critical for CUDA: NVIDIA's compiler uses modern CPU extensions (AVX2, SSE4, etc.) for host-side tensor operations. A generic CPU profile would break CUDA compilation. 'check=none' is added later in the XML to suppress migration safety checks that are irrelevant for a single-host lab. --machine q35: selects the modern Q35 chipset (Intel ICH9) for the VM. Q35 provides a PCIe topology that correctly maps to the IOMMU groups configured by the host. The older i440FX chipset does not support PCIe passthrough correctly. Q35 is the correct choice for any VM using VFIO device passthrough. --boot uefi: tells libvirt to use the OVMF UEFI firmware (installed earlier) instead of the default SeaBIOS legacy BIOS. UEFI is required for GPU passthrough — the GPU's Option ROM initialisation requires UEFI protocol calls that SeaBIOS cannot handle. --disk bus=virtio,cache=writeback: VirtIO is a paravirtualized storage driver — instead of emulating a physical SATA or SCSI controller, it uses a shared memory protocol that both the host and guest kernel understand. This eliminates the overhead of hardware emulation and delivers near-native disk I/O throughput. cache=writeback allows write buffering in the host page cache — safe for VM workloads and significantly faster than cache=none or writethrough for the OS disk. --network model=virtio: same principle as virtio disk — paravirtualized network driver for near-native throughput. The 'default' network is libvirt's built-in NAT bridge (virbr0). --graphics vnc,listen=127.0.0.1,port=5900: creates a VNC server for console access to the VM during installation. Bound to loopback only (127.0.0.1) — not accessible from the network without an SSH tunnel or Cockpit proxy. This is how you see the Ubuntu installer screen before SSH is available. --noautoconsole: tells virt-install not to try to attach a console to the current terminal. Without this, virt-install waits for console input. Since we're using Cockpit for console access, we don't want the terminal blocked. --os-variant ubuntu22.04: tells libvirt to apply Ubuntu 22.04-specific optimisations to the VM configuration (correct clock handling, virtio driver hints, etc.).

💡 Tip VNC CONSOLE ACCESS OPTIONS — pick one: Option A (Easiest): Open Cockpit in browser at https://192.168.1.31:9090 → Virtual Machines → ai-lab → Console tab. No VNC client needed. Option B: Create SSH tunnel on laptop: 'ssh -L 5900:127.0.0.1:5900 ailab@192.168.1.31' then connect TightVNC Viewer to 127.0.0.1:5900. Option C (RealVNC on Windows): Right-click installer → Run as administrator. RealVNC requires admin rights on Windows — standard run will fail with an assertion error.

## 6.4  Ubuntu 22.04 Guest Installer Choices

| Screen | Choice |
| --- | --- |
| Storage | Guided — entire disk. The only virtual disk visible is the 60GB qcow2. Accept defaults. |
| Profile | Username, hostname (e.g. 'ai-lab'), strong password |
| SSH | Enable OpenSSH: YES |
| Featured snaps | Select NOTHING |
| Network | The VM will get a DHCP address on the default NAT bridge — set a static DHCP reservation in libvirt later, or configure a static IP in the guest after install |

## 6.5  Add Critical KVM XML and GPU Passthrough

After Ubuntu 22.04 is fully installed and the VM has rebooted into the new OS, shut it down and add both the NVIDIA Code 43 fix XML and the GPU PCI devices:

# Shut down the VM cleanly first: sudo virsh shutdown ai-lab sudo virsh domstate ai-lab # wait until: shut off # Edit VM definition (opens in vi: i=insert, Esc=exit insert, :wq=save) sudo virsh edit ai-lab # Find the <features> section and make it look exactly like this: <features> <acpi/> <apic/> <hyperv mode='custom'> <relaxed state='on'/> <vapic state='on'/> <spinlocks state='on' retries='8191'/> <vendor_id state='on' value='AuthenticAMD'/> <!-- spoofs vendor for NVIDIA --> </hyperv> <kvm> <hidden state='on'/> <!-- CRITICAL: hides KVM from NVIDIA driver --> </kvm> <vmport state='off'/> </features> # Also find <cpu mode=...> and change to: <cpu mode='host-passthrough' check='none' migratable='off'> <topology sockets='1' dies='1' cores='6' threads='1'/> </cpu>

🔴 Critical The <kvm><hidden state='on'/></kvm> element is mandatory. NVIDIA consumer GPUs detect KVM and refuse to load drivers (Error Code 43) without it. If you skip this, the GPU will be visible in the guest but entirely non-functional. Do this before installing NVIDIA drivers in the guest.

⚙ Mechanism — What's happening under the hood Why NVIDIA consumer GPUs refuse to work in a VM — and what the XML fix does: NVIDIA deliberately restricts GPU passthrough on consumer GeForce/RTX cards to push enterprise customers toward Quadro/Tesla products. The driver performs a CPUID check during initialisation: it reads the hypervisor vendor string from the CPU. If it detects 'KVMKVMKVM' (the KVM signature), the driver returns Error Code 43 and refuses to initialise the GPU. <kvm><hidden state='on'/></kvm>: instructs QEMU to return an empty string instead of 'KVMKVMKVM' for the hypervisor vendor CPUID leaf. The NVIDIA driver's detection check finds no hypervisor signature and proceeds with normal initialisation. <vendor_id state='on' value='AuthenticAMD'/>: sets the CPUID vendor ID string to 'AuthenticAMD'. Some NVIDIA driver versions perform an additional check on this string. Setting it to an AMD vendor ID bypasses the check. The guest OS still sees the correct Intel CPU model — only the vendor string is spoofed. The Hyper-V enlightenments (<relaxed>, <vapic>, <spinlocks>): these are performance features unrelated to Code 43. They reduce the frequency of 'VM exits' — transitions between guest and host execution mode. Each VM exit has overhead; reducing them improves VM responsiveness and reduces host CPU load. They are included here because the <hyperv> block is already open for the vendor_id spoof. <cpu migratable='off'>: disables live migration support. With host-passthrough CPU mode, the guest sees the exact host CPU — which means you can only migrate to an identical host. In a single-machine lab, migration is irrelevant. Disabling it enables full CPU feature exposure without safety limitations. The timing requirement: these XML changes must be in place BEFORE installing NVIDIA drivers in the guest. The driver reads the CPUID at install time and at every subsequent boot. If Code 43 appears after drivers are installed, the XML was added after installation — remove the driver, fix the XML, reinstall.

Now attach the GPU PCI devices to the VM permanently:

# Attach RTX 3060 Ti VGA device (use YOUR PCI bus address from Phase 4) sudo virsh attach-device ai-lab --config --file /dev/stdin << 'EOF' <hostdev mode='subsystem' type='pci' managed='yes'> <source> <address domain='0x0000' bus='0x01' slot='0x00' function='0x0'/> </source> </hostdev> EOF # Attach RTX 3060 Ti Audio device: sudo virsh attach-device ai-lab --config --file /dev/stdin << 'EOF' <hostdev mode='subsystem' type='pci' managed='yes'> <source> <address domain='0x0000' bus='0x01' slot='0x00' function='0x1'/> </source> </hostdev> EOF # Start the VM: sudo virsh start ai-lab sudo virsh domifaddr ai-lab # get VM IP address

# 7. Phase 6 — Guest OS Configuration

## 7.1  First Boot & SSH Access to Guest

# Start the VM sudo virsh start ai-lab # Get the VM's IP address (may take 30 seconds after boot) sudo virsh domifaddr ai-lab # SSH into the guest (this build: 192.168.122.168) ssh ailab@192.168.122.168 # First thing in the guest: full update sudo apt update && sudo apt full-upgrade -y

🔍 What we discovered during the build SSH may return 'Connection refused' or 'Permission denied' immediately after VM start — the SSH service needs ~30 seconds to come up. This looks like a password problem but is actually a timing issue. Wait 30 seconds and retry before investigating further. During this build, the VM guest password was lost/unknown and could not be reset via console because keyboard passthrough was not yet configured. The solution is virt-customize — see the section below.

## 7.1b  SSH Shortcut — 'ssh vm' Config

SSH to the VM requires specifying a non-default key filename (id_ed25519_vm). Without a config entry, every connection requires the -i flag. The solution is a Host entry in ~/.ssh/config on the host machine.

# On the HOST — create or edit ~/.ssh/config cat > ~/.ssh/config << 'EOF' Host vm HostName 192.168.122.168 User ailab IdentityFile ~/.ssh/id_ed25519_vm EOF chmod 600 ~/.ssh/config # Copy host public key into VM authorized_keys (one time) ssh-copy-id -i ~/.ssh/id_ed25519_vm.pub ailab@192.168.122.168 # After that — simple shortcut works: ssh vm ssh vm 'nvidia-smi' ssh vm 'ollama list'

🔍 What we discovered during the build Why -i is not enough on its own: SSH automatically tries a fixed list of default key names (id_ed25519, id_rsa, id_ecdsa). The host-to-VM key is named id_ed25519_vm — not on that list — so plain 'ssh ailab@192.168.122.168' skips it and falls back to password. The ~/.ssh/config IdentityFile entry permanently solves this without requiring the -i flag on every command. The ssh-copy-id step is required once. It copies the host public key into the VM's ~/.ssh/authorized_keys. After that, the config + key combination authenticates automatically.

## 7.1a  Emergency: Guest Password Reset with virt-customize

If you cannot SSH into the guest and cannot use the console (no keyboard passthrough yet), virt-customize lets you modify the VM disk image while the VM is shut off — no booting, no login required.

⚙ Mechanism — What's happening under the hood What virt-customize is: part of the libguestfs (libvirt guest filesystem) toolset. It mounts a VM disk image in a sandbox environment on the host and applies changes directly to the filesystem. The VM does not need to be running — it operates on the raw qcow2 file. No kernel boot, no login, no network. How it works mechanically: libguestfs launches a small appliance kernel (a minimal Linux system built specifically for this purpose), mounts the guest's disk partitions inside it, applies your requested changes, unmounts cleanly, and exits. The result is as if the changes had been made from inside a running VM — but without ever booting the guest OS. Security model: virt-customize runs on the host with the same permissions as libvirt. It can write to any disk image that libvirt owns. This is why the host SSH hardening (key-only auth, no root login) matters — anyone with host access has virt-customize access to every VM disk.

# ── PASSWORD RESET ──────────────────────────────────────────────────── # Step 1: Shut down the VM (must be off for virt-customize) sudo virsh shutdown ai-lab sudo virsh domstate ai-lab # wait for: shut off # Step 2: Install libguestfs tools if not present sudo apt install -y libguestfs-tools # Step 3: Set new password directly on the disk image # '-d ai-lab' = target the VM named ai-lab (libvirt looks up the qcow2 path) # '--password ailab:password:NewPass123!' = set user 'ailab' password to 'NewPass123!' sudo virt-customize -d ai-lab --password ailab:password:NewPass123! # Step 4: Start VM and SSH in with new password sudo virsh start ai-lab && sleep 30 ssh ailab@192.168.122.168 # password: NewPass123!

| virt-customize use case | Command example |
| --- | --- |
| Reset a user password | virt-customize -d ai-lab --password ailab:password:NewPass |
| Install a package without booting | virt-customize -d ai-lab --install nginx |
| Copy a file into the image | virt-customize -d ai-lab --copy-in /host/file:/dest/path/ |
| Run a script inside the image | virt-customize -d ai-lab --run /path/to/script.sh |
| Set hostname | virt-customize -d ai-lab --hostname new-hostname |
| Inject an SSH authorized key | virt-customize -d ai-lab --ssh-inject ailab:file:/home/user/.ssh/id_rsa.pub |
| Remove a package | virt-customize -d ai-lab --uninstall packagename |
| Run arbitrary command | virt-customize -d ai-lab --run-command 'systemctl disable service' |
| Resize (inspect) filesystem | virt-filesystems -d ai-lab --all --long -h |
| Read a file from image | virt-cat -d ai-lab /etc/fstab |
| Open interactive shell into image | sudo guestfish -d ai-lab -i |

🎯 Why this decision The most useful libguestfs commands beyond virt-customize: virt-cat: read any file from a VM disk without booting. 'sudo virt-cat -d ai-lab /etc/fstab' — useful for inspecting config files in a broken VM. virt-ls: list directory contents inside the image. 'sudo virt-ls -d ai-lab /etc/systemd/system/' virt-edit: open a file in the image for editing in $EDITOR. 'sudo virt-edit -d ai-lab /etc/ssh/sshd_config' guestfish: interactive shell into the VM filesystem. Full filesystem access, tab completion. The most powerful tool when virt-customize's pre-built commands aren't enough. virt-df: show disk space usage inside a VM. 'sudo virt-df -d ai-lab' virt-inspector: show what OS, packages, and configuration is inside a VM image — even one you've never booted.

⚠ Warning virt-customize requires the VM to be shut off. Running it on a live VM disk will corrupt the filesystem — the guest and the tool will both be writing simultaneously. Always run 'virsh shutdown ai-lab' and confirm 'shut off' before using any libguestfs tool.

## 7.2  Install NVIDIA Drivers in the Guest

# Inside the GUEST VM # Verify the GPU is visible to the guest (before driver install) lspci ¦ grep -i nvidia # Must show the RTX 3060 Ti — if not, check XML config and restart VM # Add the graphics-drivers PPA for latest stable NVIDIA drivers sudo add-apt-repository ppa:graphics-drivers/ppa -y sudo apt update # Install the recommended driver (ubuntu-drivers detects correct version) sudo ubuntu-drivers autoinstall # Reboot the guest to load the driver sudo reboot # After reboot — THE critical verification step nvidia-smi # Expected output: RTX 3060 Ti listed with 8192 MiB VRAM, driver version # If you see this output, GPU passthrough is working perfectly.

✅ Checkpoint NVIDIA Passthrough Checkpoint: nvidia-smi inside the guest shows the RTX 3060 Ti with 8GB VRAM and current driver version. This confirms the GPU is physically passed through and fully operational. You now have bare-metal GPU access inside a hardware-isolated VM.

## 7.3  Attach IronWolf Model Storage to the VM

The IronWolf partition (/var/lib/ollama/models on the host) needs to be accessible inside the VM. The cleanest method is to add it as a second VirtIO virtual disk. This avoids any 9p/virtiofs complexity and gives the guest a normal block device.

# On the HOST — add the IronWolf partition as a second disk to the VM # First, shut down the guest cleanly sudo virsh shutdown ai-lab sudo virsh domstate ai-lab # wait for 'shut off' # Attach the IronWolf partition as a VirtIO block device # Replace /dev/sdb2 with your actual IronWolf partition device sudo virsh attach-disk ai-lab \ /dev/sdb2 \ vdb \ # will appear as /dev/vdb inside the guest --driver qemu \ --subdriver raw \ # raw partition, not a file --targetbus virtio \ --cache none \ # direct I/O: important for large sequential reads --persistent # saves to VM XML definition permanently # Start the VM sudo virsh start ai-lab

# Inside the GUEST VM — configure the model storage disk lsblk # You should see /dev/vdb — your IronWolf partition # Check the filesystem label to confirm it's the right partition sudo blkid /dev/vdb # Should show LABEL='ai_models' # Create the Ollama model directory mount point sudo mkdir -p /var/lib/ollama/models # Get UUID and add to guest /etc/fstab sudo blkid /dev/vdb ¦ grep -oP 'UUID="\K[^"]+' echo "UUID=<paste-uuid> /var/lib/ollama/models ext4 defaults,noatime,nodev,nosuid 0 2" ¦ \ sudo tee -a /etc/fstab sudo mount -a df -h /var/lib/ollama/models # verify ~4TB available

💡 Tip The 'noatime' mount option is important for the IronWolf HDD. It prevents the filesystem from writing an access timestamp on every file read — models are large files with many reads, and atime updates would cause constant unnecessary write operations to the spinning disk.

# 8. Phase 7 — Ollama Installation & First Inference

## 8.1  Install Ollama

⚙ Mechanism — What's happening under the hood What the Ollama installer script does: it downloads the Ollama binary for your architecture, copies it to /usr/local/bin/ollama, creates a dedicated system user 'ollama' with no login shell, creates the systemd service unit at /etc/systemd/system/ollama.service, and starts + enables the service. The binary is a self-contained Go executable — no dependencies, no package manager. What Ollama provides: it is an inference server that wraps llama.cpp (a highly optimised LLM inference library). You give it a model name, it downloads the GGUF-format model from the Ollama registry, loads it into GPU VRAM using CUDA, and exposes a REST API on port 11434. Two key endpoints: POST /api/generate (text in → text out) and GET /api/tags (list installed models). curl -fsSL flags: -f = fail if HTTP error (don't save error page as a script), -s = silent, -S = show errors even when silent, -L = follow redirects. Piping to 'sh' runs the script with current shell permissions. For a VM where you control all software, this is the standard Ollama install method. GPU detection: Ollama's llama.cpp backend probes for CUDA at startup. It calls nvidia-smi-equivalent CUDA API calls to enumerate available devices. The journalctl log output will show something like 'CUDA detected: device 0 = NVIDIA GeForce RTX 3060 Ti, VRAM = 8191 MiB'. If this line is missing, the GPU is not visible to Ollama — check that NVIDIA drivers are loaded (nvidia-smi works) before diagnosing further.

# Inside the GUEST VM # Install Ollama using the official installer curl -fsSL https://ollama.com/install.sh ¦ sh # Ollama installs as a systemd service — verify it's running sudo systemctl status ollama # Check Ollama sees the GPU ollama list # empty at first, but should not error # Check Ollama logs to confirm GPU detection sudo journalctl -u ollama -n 50 --no-pager ¦ grep -i 'gpu\¦cuda\¦nvidia' # Expected: lines showing CUDA device detected, VRAM available

## 8.2  Configure Ollama Model Directory

Tell Ollama to store models on the IronWolf mount, not in the default home directory:

⚙ Mechanism — What's happening under the hood Why use 'systemctl edit' instead of editing the service file directly: the Ollama service file at /etc/systemd/system/ollama.service is owned by the package and gets overwritten on every ollama update. Direct edits are lost. 'systemctl edit ollama' creates a drop-in override file at /etc/systemd/system/ollama.service.d/override.conf. systemd merges drop-in files with the base unit — they survive package updates permanently. OLLAMA_MODELS=/var/lib/ollama/models: redirects model storage from the default location (~/.ollama/models inside the ollama user's home, on the 60GB SSD) to our IronWolf mount. Without this, pulling large models would fill the 60GB guest OS disk. Models range from 4-9GB each — the IronWolf 4TB provides ample headroom. OLLAMA_HOST=0.0.0.0:11434: by default Ollama binds to 127.0.0.1 (loopback only) — inaccessible from outside the VM. Setting 0.0.0.0 binds to all network interfaces, making the API reachable from the host (via 192.168.122.168:11434) and, through the nginx proxy, from anywhere on the LAN. daemon-reload: required whenever a systemd unit file changes (base or override). Without it, systemd continues using the cached version of the unit in memory. Always run daemon-reload before restarting the service.

# Method 1: systemctl edit (interactive — opens editor) sudo systemctl edit ollama # Add in the editor: [Service] Environment=OLLAMA_MODELS=/var/lib/ollama/models Environment=OLLAMA_HOST=0.0.0.0:11434 # Method 2: create the file directly (more reliable — no editor issues) sudo mkdir -p /etc/systemd/system/ollama.service.d sudo tee /etc/systemd/system/ollama.service.d/override.conf << 'EOF' [Service] Environment=OLLAMA_MODELS=/var/lib/ollama/models Environment=OLLAMA_HOST=0.0.0.0:11434 EOF sudo systemctl daemon-reload sudo systemctl restart ollama # Verify both variables are present sudo systemctl show ollama ¦ grep Environment # Expected: ...OLLAMA_MODELS=/var/lib/ollama/models OLLAMA_HOST=http://0.0.0.0:11434...

🔍 What we discovered during the build systemctl edit opened an editor but the file was not saved — the override.conf was never created. 'systemctl edit' requires saving the file explicitly in the editor (nano: Ctrl+X Y Enter). If the file doesn't exist after running it, use Method 2 (tee) instead — it creates the file directly without editor interaction. After restart, Ollama immediately crashed with: 'mkdir /var/lib/ollama/models/blobs: permission denied'. The cause: the IronWolf mount at /var/lib/ollama/models was owned by root. The Ollama service runs as the 'ollama' system user (created by the installer) — it cannot write to root-owned directories. Fix: sudo chown -R ollama:ollama /var/lib/ollama/models This must be run AFTER the IronWolf is mounted and BEFORE Ollama starts. If done in the correct order during a fresh build, the crash never occurs. If you forget, diagnose with 'sudo journalctl -u ollama -n 20 --no-pager' — 'permission denied' in the log is the signature.

## 8.2a  KV Cache Quantization — Optional Performance Tuning

The KV (Key-Value) cache stores attention states for every token in the active conversation window. For the 7-9B models on this hardware at normal context lengths, the KV cache is 200-500MB — a small but non-trivial portion of 8GB VRAM. Quantizing it from float16 to 4-bit reduces that footprint by ~75%, freeing headroom for longer contexts.

⚙ Mechanism — What's happening under the hood What KV cache quantization does: reduces the precision of attention intermediate states from float16 to 4-bit. Quality impact is negligible for most use cases — the attention patterns at 4-bit are sufficient for the token ranges these models operate in. What it does NOT do: it has no effect on whether a model fits in VRAM. The model weights are a separate, fixed memory allocation. KV cache is additional memory consumed during inference on top of the weights. These are independent budgets. When it matters on this hardware: running Qwen3:14b with spillover into RAM, or running long context sessions (4K+ tokens) with any model. In both cases, freeing 300-400MB of VRAM can mean the difference between fitting in VRAM and spilling to RAM.

# Add to Ollama override.conf — inside the VM sudo tee /etc/systemd/system/ollama.service.d/override.conf << 'EOF' [Service] Environment=OLLAMA_MODELS=/var/lib/ollama/models Environment=OLLAMA_HOST=0.0.0.0:11434 Environment=OLLAMA_KV_CACHE_TYPE=q4_0 EOF sudo systemctl daemon-reload && sudo systemctl restart ollama # Verify all three variables are present sudo systemctl show ollama ¦ grep Environment

## 8.3  Pull First Model & Verify GPU Inference

# Pull Llama 3.1 8B — fits entirely in the 3060 Ti's 8GB VRAM ollama pull llama3.1:8b # Download is ~4.9GB # THE MOMENT OF TRUTH — run inference and verify GPU is used ollama run llama3.1:8b "Explain VFIO GPU passthrough in one sentence." # In a second SSH session simultaneously — watch GPU VRAM: watch -n 0.5 nvidia-smi

🔍 What we discovered during the build CONFIRMED RESULT — Sat Mar 7 2026, 02:59 UTC: nvidia-smi output during inference: GPU 0: NVIDIA GeForce RTX 3060 Ti Driver: 590.48.01 ¦ CUDA: 13.1 VRAM: 5340MiB / 8192MiB in use Process: /usr/local/bin/ollama (PID 3570, Type C) Temp: 54°C ¦ Power: 47W / 200W Model response to 'Explain VFIO GPU passthrough in one sentence.': 'VFIO GPU passthrough is a technique that allows a virtual machine (VM) to directly access and utilize a physical GPU, bypassing the virtualization layer, by granting direct I/O access to the VM through the VFIO (Virtual Function I/O) interface.' GPU inference confirmed working. The RTX 3060 Ti is physically passed through to the VM, running llama.cpp via CUDA with 5.3GB of 8GB VRAM in use. The host has zero knowledge of the GPU.

✅ Checkpoint Live Inference Checkpoint CONFIRMED: nvidia-smi shows 5340MiB VRAM in use by /usr/local/bin/ollama. Model responded correctly. Driver 590.48.01, CUDA 13.1. The lab is live and running at near-bare-metal GPU performance inside a hardware-isolated KVM guest.

## 8.4  Recommended Initial Model Library

| Model | VRAM Usage | Pull Command | Use Case |
| --- | --- | --- | --- |
| Llama 3.1 8B | ~5.5GB | ollama pull llama3.1:8b | General purpose. Most widely supported in downstream tooling and n8n integrations. |
| Mistral 7B v0.3 | ~5.0GB | ollama pull mistral | Best structured output and tool-calling. Preferred model for n8n agentic workflows. |
| Llama 3.1 8B Instruct | ~5.5GB | ollama pull llama3.1:8b-instruct-q4_0 | Instruction-following variant. Better for chat and agentic use. |
| Qwen3 8B | ~5.5GB | ollama pull qwen3:8b | Current best-in-class reasoning for 8GB VRAM. Thinking mode enabled. Replaces Qwen2.5 7B. |
| DeepSeek-R1 8B | ~6.2GB | ollama pull deepseek-r1:8b | Fastest reasoning model in this class (~68 tok/s). Best latency for agentic short-call loops. |
| Qwen3 14B ⚠ | ~8GB + RAM spillover | ollama pull qwen3:14b | Ceiling attempt. Speed is highly variable (5-32 tok/s) depending on GPU/RAM layer split. Test before relying on it. |

⚠ Warning Hardware ceiling — 8GB VRAM is a hard limit: No 70B model fits in 8GB VRAM in any useful quantization. The RTX 3060 Ti with 20GB VM RAM has ~28GB combined VRAM+RAM — still not enough for a 70B model at acceptable quality. The maximum practical ceiling is 13B models at Q4. Qwen3:8b with thinking mode enabled is the current best single model for this hardware. The quality gap to frontier cloud models (Claude Sonnet, GPT-4) is architectural — not fixable by configuration or quantization choice.

## 8.5  Model Comparison vs Claude Sonnet 4.6

Understanding where local models stand relative to a frontier cloud model is essential for deciding which tool to use for each task. The table below is grounded in current benchmark data (March 2026) and honest about the gap.

| Model | MMLU | MATH | Coding | Practical Position |
| --- | --- | --- | --- | --- |
| Claude Sonnet 4.6 | ~89% | ~90%+ | Top tier | Frontier model. Complex reasoning, nuanced judgment, 200K context. Cloud only — data leaves machine. |
| Qwen3 14B (if viable) | ~83% | High | Strong | Highest local ceiling. Only viable if layer split testing confirms >15 tok/s on this hardware. |
| Qwen3 8B (thinking mode) | ~79% | High | Best in 8B | Best local option. Thinking mode narrows the gap on reasoning. 131K context. Reliable speed. |
| DeepSeek-R1 8B | ~76% | ~89% | Strong | Fastest reasoning locally. Distilled from 671B model. 128K context. Always reasons. |
| Llama 3.1 8B Instruct | ~68% | ~30% | Moderate | Best compatibility. Widest tooling support. No reasoning mode. |
| Mistral 7B | ~63% | ~22% | Moderate | Best structured output. JSON/tool-calling reliability. 32K context ceiling. |

Routing rule: if the task requires judgment, nuanced analysis, or sustained multi-step reasoning — use Sonnet 4.6. If it requires local execution, data privacy, structured output, or high-frequency automation — use the appropriate local model. They are not competing. They serve different layers of the same workflow.

💡 Tip llama.cpp adds value for exactly one use case on this hardware: tuning the GPU layer split for Qwen3:14b. Ollama manages layer allocation automatically and conservatively. Running llama.cpp directly with '--ngl <layers>' lets you push more layers to VRAM and test whether the model reaches usable speed. For all other models that fit cleanly in 8GB VRAM, Ollama and llama.cpp produce identical results — Ollama uses llama.cpp internally.

⚠ Warning Model alias incident (March 2026): discovered two models named 'claude-3-5-sonnet-20241022' and 'qwen-claude' in the IronWolf library. Both were identical to qwen2.5:7b — created via 'ollama cp'. No Claude model is available through Ollama; Anthropic models are proprietary and cannot be downloaded locally. These were harmless aliases but created confusion. Removed with: ollama rm claude-3-5-sonnet-20241022 && ollama rm qwen-claude && ollama rm qwen2.5:latest. Lesson: check 'ollama list' for duplicate IDs — same ID = same blob, different name.

# 9. Phase 8 — Network Isolation & API Access

## 9.1  Lock Down Guest Network After Model Download

Now that models are downloaded, restrict the guest network to deny all outbound except critical update paths. Run this on the HOST:

# On the HOST — add nftables rules to the libvirt default bridge (virbr0) # Block all outbound from guest EXCEPT: DNS (53), apt repos (443), ollama.com (443) sudo nft add table inet ai_lab_filter sudo nft add chain inet ai_lab_filter forward '{ type filter hook forward priority 0; policy drop; }' # Allow established connections (return traffic) sudo nft add rule inet ai_lab_filter forward ct state established,related accept # Allow DNS from guest sudo nft add rule inet ai_lab_filter forward iifname virbr0 udp dport 53 accept # Allow HTTPS outbound from guest (apt updates, ollama pull when needed) sudo nft add rule inet ai_lab_filter forward iifname virbr0 tcp dport 443 accept # Allow host-to-guest traffic (so SSH and API access from host works) sudo nft add rule inet ai_lab_filter forward oifname virbr0 accept # Persist rules across reboots sudo apt install -y nftables sudo nft list ruleset ¦ sudo tee /etc/nftables.conf sudo systemctl enable nftables

## 9.2  Access Ollama API from Host & LAN

# The Ollama API runs on port 11434 inside the VM (e.g. 192.168.122.x) # To access from the HOST machine: curl http://192.168.122.x:11434/api/tags # Should return JSON list of your installed models # To access from another machine on your LAN (e.g. your workstation): # Option A — SSH port forward (secure, no persistent config needed): ssh -L 11434:192.168.122.168:11434 ailab@192.168.1.31 # Then: curl http://localhost:11434/api/tags from workstation # Option B — nginx reverse proxy on the host (persistent, for daily use): sudo apt install -y nginx sudo tee /etc/nginx/sites-available/ollama << 'EOF' server { listen 11434; location / { proxy_pass http://192.168.122.168:11434; proxy_set_header Host $host; } } EOF sudo ln -s /etc/nginx/sites-available/ollama /etc/nginx/sites-enabled/ sudo nginx -t && sudo systemctl reload nginx # Test from the LAN (laptop PowerShell): # Invoke-WebRequest http://192.168.1.31:11434/api/tags # Expected: StatusCode 200, Content: {"models":[]} # Once models are pulled: {"models":[{"name":"llama3.1:8b",...}]}

## 9.3  Install Open WebUI (Optional Chat Frontend)

⚙ Mechanism — What's happening under the hood Open WebUI is a self-hosted chat interface that connects to the Ollama API. It runs as a Docker container inside the VM — not on the host. The VM has the GPU, the models, and the Ollama API; keeping Open WebUI in the same VM means everything is local with no cross-machine dependencies. The Docker container exposes port 8080 internally, mapped to port 3000 on the VM. The nginx proxy on the host then forwards port 3000 from the host IP to the VM, making Open WebUI reachable at http://192.168.1.31:3000 from the laptop. First boot of Open WebUI prompts you to create a local admin account. This is stored in the Docker volume 'open-webui' — local only, no external registration or telemetry.

⚠ Warning nftables port 80 required: the VM's nftables rules only allow port 443 outbound by default. Ubuntu apt repos use HTTP (port 80) for package downloads. Before running 'sudo apt install docker.io' inside the VM, add port 80 to the host nftables rules — otherwise the download hangs silently.

# Step 1 — on the HOST: add port 80 to nftables so VM apt can download docker sudo nft add rule inet ai_lab_filter forward iifname virbr0 tcp dport 80 accept sudo nft list ruleset ¦ sudo tee /etc/nftables.conf # Step 2 — on the HOST: add nginx proxy for Open WebUI port 3000 sudo tee /etc/nginx/sites-available/openwebui << 'EOF' server { listen 3000; location / { proxy_pass http://192.168.122.168:3000; proxy_set_header Host $host; proxy_set_header Upgrade $http_upgrade; proxy_set_header Connection "upgrade"; } } EOF sudo ln -s /etc/nginx/sites-available/openwebui /etc/nginx/sites-enabled/ sudo nginx -t && sudo systemctl reload nginx # Step 3 — on the GUEST VM: install Docker sudo apt install -y docker.io sudo usermod -aG docker $USER # Step 4 — on the GUEST VM: run Open WebUI container # NOTE: run docker run in a fresh shell, not immediately after newgrp docker # newgrp opens a subshell — commands chained with && may not execute docker run -d \ --name open-webui \ --restart always \ -p 3000:8080 \ -e OLLAMA_BASE_URL=http://localhost:11434 \ -v open-webui:/app/backend/data \ ghcr.io/open-webui/open-webui:main # Verify container is running docker ps # Expected: open-webui container, status Up, port 0.0.0.0:3000->8080/tcp # Access from laptop browser: # http://192.168.1.31:3000

🔍 What we discovered during the build Docker was accidentally installed on the HOST instead of the VM. The host is a hypervisor — no application software belongs there. Cleanup procedure: sudo apt purge -y docker.io && sudo apt autoremove -y sudo gpasswd -d $USER docker sudo groupdel docker newgrp docker spawns a subshell. Commands chained with && after newgrp may execute in that subshell and then disappear when it exits — 'docker run' appeared to run but the container was never created. Fix: run 'sudo usermod -aG docker $USER' alone, then run the docker run command separately in the same shell without newgrp.

## 9.4  SSD Fast Tier for Active Models

⚙ Mechanism — What's happening under the hood The model load problem: Ollama reads the entire GGUF file from disk into GPU VRAM before the first token is generated. On the IronWolf HDD (~180 MB/s sequential read), a large model load takes significant time. On the SATA SSD (~520 MB/s), the same load is 3x faster. Disk speed only matters at load time — once the model is in VRAM, inference speed is identical. The SSD pool (/var/lib/libvirt/images on the host's 224GB SATA SSD) has 149GB available after the qcow2 disk. A 110GB raw image file created there and attached to the VM as a third VirtIO disk gives the VM a fast tier without touching any existing storage. Architecture: models stay permanently on the IronWolf (archive). Active large models are copied to the SSD fast tier. Ollama is pointed at whichever tier has the model you want to load. The IronWolf always has the full library; the SSD has the hot set.

# Step 1 — on the HOST: create 110GB raw image on the SSD pool sudo qemu-img create -f raw \ /var/lib/libvirt/images/models-fast.img 110G # Step 2 — hot-attach to running VM as /dev/vdc sudo virsh attach-disk ai-lab \ /var/lib/libvirt/images/models-fast.img \ vdc \ --driver qemu \ --subdriver raw \ --targetbus virtio \ --cache writeback \ # writeback (not none) — SSD benefits from page cache --persistent # Step 3 — on the GUEST VM: format and mount sudo mkfs.ext4 -L models_fast /dev/vdc sudo mkdir -p /var/lib/ollama/models-fast sudo blkid /dev/vdc # copy UUID # This build UUID: # b6be5023-2175-427a-8790-42c91e5b8eb0 echo "UUID=b6be5023-2175-427a-8790-42c91e5b8eb0 /var/lib/ollama/models-fast ext4 defaults,noatime,nodev,nosuid 0 2" ¦ sudo tee -a /etc/fstab sudo mount -a sudo chown -R ollama:ollama /var/lib/ollama/models-fast df -h /var/lib/ollama/models-fast # expected: 103GB available

# Step 4 — create model-promote script sudo tee /usr/local/bin/model-promote << 'EOF' #!/bin/bash # Usage: model-promote <model> # Example: model-promote qwen3:14b # Copies model blobs and manifests from IronWolf to SSD fast tier set -e MODEL=$1 if [ -z "$MODEL" ]; then echo "Usage: model-promote <model>" && ollama list && exit 1 fi HDD=/var/lib/ollama/models SSD=/var/lib/ollama/models-fast echo "Copying $MODEL to fast tier..." sudo rsync -av $HDD/blobs/ $SSD/blobs/ sudo rsync -av $HDD/manifests/ $SSD/manifests/ sudo chown -R ollama:ollama $SSD echo "Done. Switch Ollama to fast tier:" echo " sudo sed -i 's¦OLLAMA_MODELS=.*¦OLLAMA_MODELS=$SSD¦' /etc/systemd/system/ollama.service.d/override.conf" echo " sudo systemctl daemon-reload && sudo systemctl restart ollama" EOF sudo chmod +x /usr/local/bin/model-promote # Example: promote qwen3:14b to fast tier for testing: model-promote qwen3:14b

## 9.5  ollama-tier — Tier Switch Script

⚙ Mechanism — What's happening under the hood model-promote copies model files to the SSD fast tier. A separate script is needed to switch Ollama's active source between tiers. ollama-tier updates the OLLAMA_MODELS environment variable in override.conf and restarts the Ollama service. Three parameters: fast (activate SSD tier), slow (return to IronWolf full archive), status (show current tier and models available on each). The fast tier only contains models explicitly promoted via model-promote. Switching to fast while a model is missing from that tier causes Ollama to error on load. Always run ollama-tier status before switching to confirm the required model is present on the target tier.

# Step 5 — create ollama-tier script sudo tee /usr/local/bin/ollama-tier << 'EOF' #!/bin/bash # Usage: ollama-tier fast ¦ slow ¦ status OVERRIDE=/etc/systemd/system/ollama.service.d/override.conf SLOW=/var/lib/ollama/models FAST=/var/lib/ollama/models-fast case "$1" in fast) sudo sed -i "s¦OLLAMA_MODELS=.*¦OLLAMA_MODELS=$FAST¦" $OVERRIDE sudo systemctl daemon-reload && sudo systemctl restart ollama echo "Ollama now loading from SSD fast tier: $FAST" ;; slow) sudo sed -i "s¦OLLAMA_MODELS=.*¦OLLAMA_MODELS=$SLOW¦" $OVERRIDE sudo systemctl daemon-reload && sudo systemctl restart ollama echo "Ollama now loading from IronWolf archive: $SLOW" ;; status) CURRENT=$(sudo systemctl show ollama ¦ grep Environment ¦ grep -o 'OLLAMA_MODELS=[^ ]*') echo "Current: $CURRENT" echo "" echo "IronWolf models:" OLLAMA_MODELS=$SLOW ollama list 2>/dev/null echo "" echo "Fast tier models:" OLLAMA_MODELS=$FAST ollama list 2>/dev/null ;; *) echo "Usage: ollama-tier fast ¦ slow ¦ status" exit 1 ;; esac EOF sudo chmod +x /usr/local/bin/ollama-tier # Activate fast tier and verify ollama-tier fast # Expected: Ollama now loading from SSD fast tier: /var/lib/ollama/models-fast ollama-tier status # Expected: Current: OLLAMA_MODELS=/var/lib/ollama/models-fast # Followed by model lists for each tier

🔍 What we discovered during the build Storage tier comparison for this build: IronWolf HDD /dev/sdc3 → /dev/vdb → /var/lib/ollama/models — 4TB, ~180 MB/s SSD fast tier /var/lib/libvirt/images/models-fast.img → /dev/vdc → /var/lib/ollama/models-fast — 110GB, ~520 MB/s Hot-attach confirmed working with the VM running — no shutdown required for VirtIO disk attach. Cache mode: --cache writeback used for the SSD tier (not --cache none as on the HDD). The host page cache accelerates repeated sequential reads on SSD. On spinning disk, bypassing the cache (none) avoids unnecessary buffering of large sequential reads that won't be re-read from cache. Two scripts manage the tier system: model-promote (copy from IronWolf to SSD) and ollama-tier (switch active source). The IronWolf always holds the full library. The SSD holds the hot set. ollama-tier fast activates the hot set; ollama-tier slow returns to the full archive.

# 10. Phase 9 — Hardening, Autostart & Maintenance

## 10.1  VM Autostart on Host Boot

# VM starts automatically when the host boots — no login required sudo virsh autostart ai-lab virsh dominfo ai-lab ¦ grep Autostart # confirm: Autostart: enable # Test the full boot sequence: sudo reboot # After host comes back up, wait ~60 seconds, then: ssh user@192.168.1.50 sudo virsh list --all # ai-lab should show 'running'

## 10.2  SSH Hardening on Host

sudo nano /etc/ssh/sshd_config # Set these values: PasswordAuthentication no # keys only PermitRootLogin no # never allow root SSH PubkeyAuthentication yes MaxAuthTries 3 sudo systemctl restart ssh # Ubuntu uses 'ssh' not 'sshd'

🔍 What we discovered during the build Ubuntu 24.04 names the SSH service 'ssh', not 'sshd'. Running 'sudo systemctl restart sshd' returns 'Unit sshd.service not found'. Use 'sudo systemctl restart ssh' on Ubuntu hosts. SSH key setup sequence for Windows laptops: ssh-copy-id does not exist on Windows. Use this instead: type $env:USERPROFILE\.ssh\id_ed25519.pub ¦ ssh ailab@192.168.1.31 "cat >> ~/.ssh/authorized_keys" Always test key login from a NEW terminal window before restarting SSH with PasswordAuthentication no. If the key doesn't work and you restart SSH, you are locked out.

## 10.3  Unattended Security Updates

sudo apt install -y unattended-upgrades sudo dpkg-reconfigure --priority=low unattended-upgrades # Select 'Yes' at the prompt

## 10.4  Useful Operational Commands

| Task | Command |
| --- | --- |
| Start the VM | sudo virsh start ai-lab |
| Graceful shutdown | sudo virsh shutdown ai-lab |
| Force off (emergency) | sudo virsh destroy ai-lab |
| Check VM is running | sudo virsh list --all |
| Get VM IP address | sudo virsh domifaddr ai-lab |
| Open VM console (host) | sudo virsh console ai-lab (Ctrl+] to exit) |
| SSH to VM from host | ssh vm (shortcut via ~/.ssh/config) |
| SSH to host from laptop | ssh ailab@192.168.1.31 |
| Take VM snapshot | sudo virsh snapshot-create-as ai-lab snap1 'before update' |
| Check GPU in guest | ssh vm 'nvidia-smi' |
| Pull a new model | ssh vm 'ollama pull <model>' |
| List installed models | ssh vm 'ollama list' |
| Check model storage space | ssh vm 'df -h /var/lib/ollama/models' |
| Query Ollama API from laptop | curl http://192.168.1.31:11434/api/tags |
| Reset VM password (offline) | sudo virt-customize -d ai-lab --password ailab:password:NewPass |

# 11. Final Architecture Summary

What you have when complete • Host: Ubuntu Server 24.04 LTS on 224GB SATA SSD. Headless. SSH-accessible. Running libvirt/KVM hypervisor. Zero knowledge of the RTX 3060 Ti — GPU is reserved for the VM. • Guest VM: Ubuntu Server 22.04 LTS. 20GB RAM, 6 CPU cores (host-passthrough). RTX 3060 Ti physically passed through via VFIO — nvidia-smi shows full 8GB VRAM. Native NVIDIA drivers, no toolkit abstraction layer. • Storage — three tiers: (1) Guest OS on 60GB qcow2 thin-provisioned (14GB actual in use). (2) IronWolf HDD at /var/lib/ollama/models — 4TB model archive, full model library. (3) SSD fast tier at /var/lib/ollama/models-fast — 110GB on the KVM SSD pool, for frequently used models. Fast tier cuts load times by ~3x vs HDD. • Ollama: Running as a systemd service in the guest. API on port 11434, bound to 0.0.0.0. Models on IronWolf by default; promote to SSD fast tier with model-promote script. Switch active tier with ollama-tier fast¦slow¦status. GPU inference confirmed: 5340MiB VRAM, driver 590.48.01, CUDA 13.1. • Open WebUI: Docker container in the guest, port 3000. Chat interface for all Ollama models. Accessible at http://192.168.1.31:3000 via nginx proxy on the host. • Isolation: Personal data on 1TB SSD is physically absent from the VM's universe. Disk isolation is hardware-enforced by the IOMMU, not dependent on software configuration. • Access: SSH to host → SSH to VM. Ollama API reachable from host and LAN via nginx proxy on port 11434. Optional Open WebUI at port 3000.

Infrastructure complete. Proceed to lab usage, input configuration, and evolution roadmap in the chapters below.

# 12. Vision, Goals & Personal Context

This chapter defines why this lab exists, what it is built to accomplish, and the personal context that shaped its design. Infrastructure decisions cannot be evaluated without understanding the human purpose they serve.

## 12.1  Who This Lab Is For

The lab is the personal project of a Senior IT Program Manager with 20+ years of experience leading SAP transformation projects in global manufacturing companies. Technology is a lifelong passion and hobby — not a career pivot. The lab was built to learn deeply, expand AI capability in daily professional and personal life, and create a safe, isolated environment for experimentation that does not compromise personal or professional data.

The design philosophy throughout: learn the real mechanisms, not just the outcomes. Understand what was built and why. Do not take shortcuts that produce a working system but leave the builder without comprehension.

## 12.2  The Four Core Activities

| # | Activity | Description & Status |
| --- | --- | --- |
| 1 | PDF Invoice Processing | Python pipeline to extract structured fields from PDF invoices and output to Excel. AI becomes the key middle step — processing, classification, and field extraction. Natural fit for local inference on sensitive financial documents. |
| 2 | RIIF — Brazil Tax Reform | Regulatory Impact Intelligence Framework. Monitors EC 132 tax reform through 2033. Article-level legal delta detection, SAP architectural impact mapping, five-lens analysis, longitudinal decision log. Full design document exists separately (v1.2). See Chapter 15 for RIIF on this lab. |
| 3 | n8n Agentic Automation | Built online free environment to explore agents and automation. 24/7 connectivity required — webhooks, scheduled triggers, external API integrations. Connectivity requirements are in architectural tension with this lab's isolation model. Decision: keep online for now. Local deployment is a future architecture session. See Chapter 16. |
| 4 | Flutter App Development | Building a Flutter expense management app with AI assistance. AI adjusts code, suggests changes, writes updated files. Human reviews and executes. AI never runs build commands. Human-in-the-loop execution boundary maintained throughout. |

## 12.3  The Second Brain & Knowledge Architecture

A core goal beyond the four activities is building a personal knowledge infrastructure — a second brain that compounds over time. The architecture separates three distinct content types with different audiences, access controls, and content strategies.

| Vault | Audience | Content Origin | Purpose |
| --- | --- | --- | --- |
| Private | Owner only | Work output, unfiltered — decisions, analysis, professional context, financial data, RIIF rationale | Personal retrieval. AI reads full context to give contextually aware answers. Compounds over time. |
| Shared | Owner + children | Owner's work tagged as shareable — projects like this lab build, architecture decisions, things worth teaching | Transparency and learning by example. Children see how real problems are solved. Not rewritten for them — authentic work. |
| Family Library | Children primarily | Deliberately created teaching material — structured, age-appropriate, progressive by topic | Curated learning resource. Written for the audience. Independent of the owner's working notes. |

Infrastructure is shared — one Ollama instance, one git setup, Obsidian or equivalent vault tool. The separation is structural: three separate vault directories, not a tagging system. A tag-based single vault risks exposing private content through misconfiguration. A directory boundary enforced at the access layer is harder to misconfigure accidentally.

- Private vault path: /vaults/private/ — owner credentials only. Full personal context. AI operates here without filtering.

- Shared vault path: /vaults/shared/ — owner decides explicitly what moves here. The act of moving content to shared is intentional — not passive. This lab build is an example of content that belongs here.

- Family library path: /vaults/family/ — curated teaching content created deliberately. Separate content strategy from the second brain. Grows topic by topic, not organically.

- Project documentation — every significant project generates structured documentation that feeds both private and shared vaults. This document is the practice in action.

## 12.4  Design Constraints That Shaped This Lab

| Constraint | How It Shaped the Design |
| --- | --- |
| This is the main desktop PC | Dual-boot required. F8 at POST selects Ubuntu (lab) vs Windows (daily use). No permanent boot order change. |
| Single GPU (no iGPU) | Host is headless when VM runs. SSH is primary management path. Physical monitor shows VM output when GPU is passed through. |
| Personal data must be protected | 1TB Samsung SSD never partitioned, never mounted, never visible to VM. Hardware-enforced by IOMMU. |
| Limited desk space, laptop secondary | SSH from laptop or Android phone via ConnectBot. Scripts to automate VM startup reduce manual steps. |
| 45-60 min/week for governance (RIIF) | Automation must do the work. Human arrives to review, validate, and decide — not to operate. |
| Learning, not shortcuts | Every decision documented with rationale. Architecture understood, not just working. |

# 13. Lab Usage Framework

The lab infrastructure is hardware-level isolated. What runs inside it determines the actual risk profile. This chapter defines exactly what the AI can and cannot do inside the VM — the application-layer boundary that complements the infrastructure-layer isolation.

## 13.1  Configuration A — Current State (Inference Only)

Configuration A is the active configuration. The AI produces text responses. It has no ability to execute system commands, make network calls, or access the filesystem autonomously.

| Capability | Status | Notes |
| --- | --- | --- |
| Query LLM via Ollama API | ✅ Active | HTTP request to port 11434. Model returns text response. |
| GPU-accelerated inference | ✅ Active | RTX 3060 Ti via VFIO. Bare-metal GPU performance. |
| Read files in defined workspace | ✅ Planned | Requires directory structure and permission config. See 13.3. |
| Write files in defined workspace | ✅ Planned | Same as above. AI writes notes, summaries, updated code files. |
| Execute shell commands | ❌ Excluded | Human executes. AI proposes. This boundary is non-negotiable in Config A. |
| Make outbound network calls | ❌ Excluded | Network isolation enforced. Ollama has no outbound tool capability. |
| Access files outside workspace | ❌ Excluded | Unix permissions enforce boundary. VM filesystem is OS + workspace only. |
| Access host filesystem | ❌ Impossible | IOMMU boundary. Not a configuration — a hardware constraint. |
| Access 1TB personal data SSD | ❌ Impossible | Device physically absent from VM's PCI address space. |

## 13.2  The Human-in-the-Loop Execution Boundary

The execution boundary is not a limitation — it is a deliberate design choice that simultaneously serves security and learning goals.

- Security: an AI that cannot execute code cannot cause unintended system changes, regardless of what it generates. The blast radius of any AI error is bounded by what the human chooses to run.

- Learning: when the human executes every command, the human understands every command. If the AI executes autonomously, the human accumulates a working system without understanding what it does. This defeats the learning goal.

- Quality: human review before execution catches AI errors, hallucinations, and context mismatches before they affect the system.

💡 Tip The Flutter development workflow is the clearest example of this boundary in action: AI reads the codebase, suggests or writes changes to .dart files, human reviews the diff, human runs 'flutter build'. The AI is a sophisticated editor. The human is the engineer.

## 13.3  Workspace Directory Structure

All AI-accessible content lives in a defined workspace tree inside the VM. The AI framework runs as a limited user with access only to this path. System files, Ollama binaries, and VM configuration are outside this boundary.

/home/ailab/workspace/ ← AI read/write boundary projects/ ← active development projects flutter-expense-app/ ← Flutter codebase invoice-processor/ ← Python PDF pipeline riif/ ← RIIF scripts and prompts knowledge/ ← Obsidian vault notes/ ← AI-written notes and summaries learning-library/ ← Linux, coding, security, SAP second-brain/ ← personal knowledge base docs/ ← project documentation lab/ ← this document and related riif/ ← RIIF design documents git/ ← local git repositories /home/ailab/ ← AI has NO access above workspace/ /etc/, /var/, /opt/ ← system files, AI has NO access /var/lib/ollama/ ← Ollama models and service, NO access

## 13.4  Git Integration

Local git repositories inside the VM provide version control for code, documentation, and knowledge base content. This is the sync mechanism between the VM and external repositories or other devices.

- Code repositories — Flutter app, Python scripts, RIIF automation scripts committed to git. Push to GitHub or a private remote when needed.

- Knowledge base — Obsidian vault committed to a private git repository. Version history of notes and learning content preserved.

- Documentation — this document's source (the JS generator) committed to git. Document is reproducible from source.

- What does NOT go to git — regulatory corpus, decision logs with sensitive professional analysis, model weights, vector embeddings. These stay local.

## 13.5  Configuration B — Agentic AI (Deferred)

Configuration B grants the AI framework tool-use capabilities: terminal access, web search, file operations beyond the workspace, API calls. This is the foundation for the agentic automation and app-building use cases.

🔴 Critical Configuration B is explicitly deferred. It requires a separate architecture session to design the tool permission boundaries, network egress policy, and human approval workflow before any implementation. Do not activate agentic tool use in this VM without completing that design session first. See Chapter 16 for the evolution roadmap.

# 14. Display & Input Architecture

This chapter documents the hardware constraint analysis, security investigation, and decisions made regarding local display and keyboard/mouse access to the VM. Every option was fully investigated before a decision was made.

## 14.1  The Core Hardware Constraint

The i5-11400F has no integrated GPU. The RTX 3060 Ti is the only GPU in the system. This creates a fundamental constraint: the GPU can only be in one place at a time.

| Scenario | Host Display | VM VFIO Passthrough |
| --- | --- | --- |
| RTX on host | ✅ Works | ❌ Not possible |
| RTX on VM via VFIO | ❌ Host blind | ✅ Full performance |
| Both simultaneously | ❌ Impossible | ❌ Impossible |
| Secondary GPU on host + RTX on VM | ✅ Works | ✅ Full performance |

Decision: host operates headless. SSH is the primary management path. Physical monitor connected to the host displays the VM output when the GPU is passed through. This is correct architecture for the use case.

## 14.2  USB Controller Passthrough — Hardware Investigation

For keyboard and mouse to work inside the VM without depending on the host kernel, USB controller passthrough via VFIO was investigated. This would provide the same hardware-level isolation for input devices as VFIO provides for the GPU.

### Investigation Results

# IOMMU group scan for USB controllers — run on host for d in /sys/kernel/iommu_groups/*/devices/*; do n=${d#*/iommu_groups/}; n=${n%%/*} echo "IOMMU Group $n: $(lspci -nns ${d##*/})" done ¦ grep -i usb # Result: IOMMU Group 3: 00:14.0 USB controller [0c03]: Intel Tiger Lake-H USB 3.2 xHCI [8086:43ed] # Check what else is in IOMMU Group 3: ls /sys/kernel/iommu_groups/3/devices/ # Result: 0000:00:14.0 0000:00:14.2 # Identify device 00:14.2: lspci -v -s 00:14.2 # Result: RAM memory: Intel Corporation Tiger Lake-H Shared SRAM

🔴 Critical USB controller passthrough is hardware-blocked on this machine. The Z590-F has a single Intel Tiger Lake-H xHCI controller (00:14.0). It shares IOMMU Group 3 with Intel Shared SRAM (00:14.2) — a platform management component tightly coupled to the PCH. VFIO requires passing every device in a group together. Passing the Shared SRAM to the VM would destabilise host power management and thermal control. The pcie_acs_override kernel parameter could force-split the group, but this defeats the hardware IOMMU guarantee our entire architecture is built on. USB VFIO passthrough is not viable on this hardware.

## 14.3  Evdev Input Passthrough — Evaluated and Rejected

With USB controller passthrough blocked, evdev passthrough was the next option evaluated. QEMU grabs individual input devices at the /dev/input level using EVIOCGRAB — an exclusive lock that prevents host userspace from reading events while the VM has them. A full risk analysis was completed and mitigations were designed. Evdev was ultimately rejected in favour of USB device passthrough (§14.5) which achieves the same goal with a simpler, safer architecture.

### Why Evdev Was Rejected

| Concern | Detail |
| --- | --- |
| Host kernel retains keystroke visibility | With evdev, the host USB stack still processes raw USB packets before QEMU sees them. The host is not truly excluded from the input path — only userspace is locked out via EVIOCGRAB. |
| Mitigations required | Two host service changes needed before evdev is safe: disable getty@tty1 and mask ctrl-alt-del.target. These are evdev-specific prerequisites with no value outside that context. |
| Simpler alternative exists | USB device passthrough achieves the same user-visible outcome — keyboard and mouse work in the VM — without any host service changes and without the host retaining any input visibility. |

## 14.4  USB Device Passthrough — Confirmed Approach

USB device passthrough passes individual USB HID devices directly to the VM via libvirt hostdev entries. The VM claims the devices exclusively — the host has no keyboard or mouse at all while passthrough is active. The host remains fully headless. SSH from the VM is the management path to the host when needed.

### Risk Comparison: USB Device Passthrough vs Evdev

| Dimension | USB Device Passthrough | Evdev |
| --- | --- | --- |
| Host kernel input visibility | None — host has no keyboard | Yes — USB stack processes packets before QEMU |
| Host service changes required | None | getty@tty1 disable + ctrl-alt-del mask |
| Path from VM back to host | None — USB HID has no reverse channel | Theoretical via QEMU evdev CVE |
| Host management when VM locked | SSH from laptop (same as today) | SSH from laptop (same as today) |
| Reversibility | One virsh detach command | Edit VM XML + re-enable services |
| Security vs primary goals | Unchanged — host stays headless | Additional attack surface on host |

🎯 Why this decision USB passthrough gives the VM exclusive hardware ownership of the input devices. The host loses them entirely — which is correct, because the host is headless and has no use for them. This is not a security compromise. It is the natural architecture for a headless host where the VM is the working environment. The host remains SSH-only, which was always the design.

### Why This Was Not Proposed Earlier

The input device discussion was initially framed around security concerns with evdev passthrough, keeping the analysis in that lane. USB device passthrough as a simpler alternative was not evaluated at that point. When the question was re-framed around practical usability during setup sessions, the correct answer became immediately obvious. Lesson: when a capability is ruled out for security reasons, explicitly evaluate whether a simpler alternative achieves the same goal without the concern.

## 14.5  USB Device Passthrough — Implementation

Wired USB keyboard and mouse connect to the host. Each device is identified by vendor:product ID and described in a libvirt hostdev XML file. The VM claims both devices on attach. The host loses them until detach. Two XML files, two commands.

# Step 1 — Identify device IDs on the HOST lsusb # Expected output shows all USB devices: # Bus 001 Device 003: ID 04d9:0006 Holtek Semiconductor USB Keyboard # Bus 001 Device 004: ID 093a:2510 Pixart Imaging Optical Mouse # The ID field is vendorID:productID — 04d9 and 0006 in the example above

# Step 2 — Create XML files (one per device, one-time setup) # Replace vendor/product values with YOUR IDs from lsusb cat > ~/usb-keyboard.xml << 'EOF' <hostdev mode='subsystem' type='usb' managed='yes'> <source> <vendor id='0x04d9'/> <product id='0x0006'/> </source> </hostdev> EOF cat > ~/usb-mouse.xml << 'EOF' <hostdev mode='subsystem' type='usb' managed='yes'> <source> <vendor id='0x093a'/> <product id='0x2510'/> </source> </hostdev> EOF

# Step 3 — Attach devices to VM (VM must be running) # --live applies immediately. --config persists across VM restarts (permanent mode). # For permanent setup: use both flags. # For temporary/session use: use --live only. sudo virsh attach-device ai-lab ~/usb-keyboard.xml --live --config sudo virsh attach-device ai-lab ~/usb-mouse.xml --live --config # Expected: Device attached successfully (twice) # Keyboard and mouse now respond in the VM. Host has neither.

# Step 4 — Detach when done (if using temporary mode) sudo virsh detach-device ai-lab ~/usb-keyboard.xml --live --config sudo virsh detach-device ai-lab ~/usb-mouse.xml --live --config # Expected: Device detached successfully (twice) # Devices return to host immediately. No reboot required.

💡 Tip The XML files only need to be created once. After that, attach and detach are two commands each. The --config flag writes the device into the VM's persistent XML definition so it survives VM restarts. Omit --config to make it session-only (attach survives until VM shuts down, not persisted).

💡 Tip When the devices are passed through, the host has no keyboard or mouse. If the VM crashes or will not start, manage the host via SSH from your laptop — which is the same capability you have today. No new operational gap is introduced.

### Permanent vs Temporary — Decision

| Mode | Use case | Flag |
| --- | --- | --- |
| Permanent (--live --config) | Lab is primary working environment. VM is always where you type. Host managed via SSH only. | --live --config |
| Session-only (--live) | Setup sessions A/B/C only. Return to SSH-only management after setup complete. | --live only |

✅ Checkpoint USB device passthrough confirmed as the input architecture for this lab. Primary goals unchanged. Host remains headless. SSH is the only management path to the host. No new risk introduced. No host service changes required. The PCIe USB card (§14.6) remains the long-term upgrade path for full hardware-level isolation.

## 14.6  PCIe USB Add-In Card — Long-Term Hardware Isolation Upgrade

USB device passthrough (§14.5) is the confirmed working approach. The PCIe USB add-in card is the long-term upgrade path that achieves a higher level of isolation: instead of passing individual USB devices through libvirt, the entire USB controller is passed through via VFIO. The VM gets its own dedicated USB ports with no host kernel involvement at any layer — identical isolation model to the GPU passthrough.

⚙ Mechanism — What's happening under the hood Why this solves what the built-in controller cannot: a PCIe add-in card is a distinct piece of silicon with no shared DMA paths to Intel platform components. The Z590-F's PCH-connected PCIe slots assign new devices their own IOMMU groups. There is no co-grouping with Shared SRAM. The card can be passed through cleanly via VFIO. Security improvement over evdev: with USB controller passthrough, the host kernel never processes keystrokes from that controller. EVIOCGRAB in evdev still allows the host USB stack to handle raw USB packets before QEMU sees them. PCIe passthrough eliminates even that path — the IOMMU enforces the boundary at the hardware level. Windows compatibility: the VFIO binding only exists within Linux. When booting Windows via F8, Linux is not running. Windows loads its own USB drivers and the keyboard and mouse work normally. No unplugging required between modes.

### Recommended Chipsets

| Chipset | Evidence | Approximate Cost | Notes |
| --- | --- | --- | --- |
| Fresco Logic FL1100 | Most documented in VFIO forums and ArchWiki. Confirmed working with RTX 3060 Ti (identical PCI IDs to this build). | ~$12-15 | Recommended. Inateck KT4001 lists this chipset by name. 4 ports. Requires SATA power connector. |
| ASMedia ASM1042A | Well-attested in passthrough setups. Slightly different reset behavior but reliable. | ~$10-15 | Acceptable alternative if FL1100 unavailable. |
| Generic / unspecified | Unknown chipset — may swap between production runs. | <$10 | Do not buy. No chipset listed = cannot verify IOMMU behavior. |

### Verification Before Using

# After installing the card in the Z590-F x1 PCIe slot — on the HOST # Run full IOMMU group scan and confirm the card is in its own group for d in /sys/kernel/iommu_groups/*/devices/*; do n=${d#*/iommu_groups/}; n=${n%%/*} echo "IOMMU Group $n: $(lspci -nns ${d##*/})" done ¦ sort -V # The new USB card must appear ALONE in its group. # If it shares a group with another device, try the other PCH x1 slot. # Do not proceed with VFIO binding until the card is isolated. # Once verified — add to /etc/modprobe.d/vfio.conf alongside GPU IDs # echo 'options vfio-pci ids=10de:2489,10de:228b,<usb-card-id>' ¦ sudo tee /etc/modprobe.d/vfio.conf # sudo update-initramfs -u && sudo reboot

⚠ Warning Status: deferred — PCIe USB card is on the hardware pipeline but delivery will take weeks. Current working approach is USB device passthrough (§14.5) which is fully functional. The PCIe card upgrades the isolation model when it arrives — it does not unblock anything. Install and verify IOMMU group isolation before binding to VFIO.

# 15. RIIF on This Lab

RIIF (Regulatory Impact Intelligence Framework) is a separate, fully designed system for monitoring Brazil Tax Reform (EC 132) through 2033. Its design document (v1.2) is the authoritative RIIF reference. This chapter documents the relationship between RIIF and this lab.

## 15.1  What RIIF Is

RIIF is a structured regulatory intelligence infrastructure — not an AI experimentation lab. It monitors legal deltas in Brazil's tax reform, maps them to SAP architectural impacts across a manufacturing enterprise, preserves longitudinal decision rationale, and generates structured analysis for executive briefings. It operates on a weekly governance cadence with 45-60 minutes of human review time as the only non-negotiable operational requirement.

RIIF is a professional tool designed for a Senior IT Program Manager leading SAP transformation projects affected by Brazil's EC 132 reform through 2033. Its value is institutional memory, early detection, and defensible architectural reasoning — not AI novelty.

## 15.2  Original RIIF Architecture vs This Lab

| Dimension | Original RIIF Design | This Lab |
| --- | --- | --- |
| Host OS | Windows (primary productivity) | Ubuntu Server 24.04 — headless |
| VM | VirtualBox or VMware on Windows | KVM/QEMU via libvirt |
| GPU | CUDA passthrough via toolkit | RTX 3060 Ti — full VFIO passthrough |
| GPU performance | ~95-97% of bare metal | ~99% of bare metal (no toolkit layer) |
| Isolation | High — VM boundary | Maximum — hardware IOMMU |
| Personal data risk | Windows data on same host | 1TB SSD physically absent from VM |
| Windows productivity | Preserved (parallel workflow) | Not available — separate boot |
| Dual-boot requirement | No — VM runs inside Windows | Yes — F8 at POST to select |
| LLM inference | Ollama — same | Ollama — same |
| Model storage | 224GB SSD active layer | IronWolf HDD — ~4TB capacity |

## 15.3  Why This Lab Is Architecturally Superior for RIIF

The original RIIF design was the right choice when parallel Windows productivity was a hard requirement. This lab removes that constraint by using dual-boot, and delivers three meaningful improvements for RIIF specifically:

- GPU inference performance: VFIO passthrough eliminates the NVIDIA Container Toolkit hook layer present in the VirtualBox/VMware CUDA path. For RIIF's five-pass reasoning protocol on regulatory deltas, the per-call CUDA initialisation overhead of the toolkit path accumulates across dozens of weekly pipeline runs.

- Storage capacity for model library: the IronWolf HDD gives ~4TB of model storage. The original RIIF design was constrained to a 224GB SSD active layer with archiving discipline required. This lab removes that constraint — multiple model versions, vector embeddings, and regulatory corpus can coexist without storage pressure.

- Isolation model: personal data on the 1TB Samsung SSD is physically absent from this VM's universe. In the original design, Windows data existed on the same host filesystem — protected by VM isolation but not by physical absence. The hardware-enforced boundary of VFIO IOMMU is a stronger guarantee than software isolation.

## 15.4  Hardware Comparison — RIIF Design vs This Lab

RIIF v1.2 was designed around an RTX 3060 12GB. This lab uses an RTX 3060 Ti 8GB. The difference matters for model selection. The VRAM ceiling changes which models fit entirely in GPU memory.

| GPU | RIIF Design | This Lab |
| --- | --- | --- |
| Model | RTX 3060 12GB VRAM | RTX 3060 Ti 8GB VRAM |
| Primary model (14B quantized) | ✅ Fits — ~8-9GB | ✅ Fits — ~5.5-7GB depending on quant |
| Secondary model (30B quantized) | ✅ Fits in 12GB — barely | ⚠️ Does NOT fit — exceeds 8GB VRAM |
| 30B Q4_K_M quantized | ~12GB — borderline | ❌ ~17GB — too large |
| 70B Q4_K_M (any) | ❌ Too large | ❌ ~40GB — does NOT fit. Hardware ceiling is ~13B models. |

⚠ Warning The RIIF v1.2 dual-model strategy (14B primary + 30B secondary) must be revised for this hardware. The 30B model does not fit in 8GB VRAM, and no 70B model fits either — 70B Q4_K_M requires ~40GB, far exceeding the 28GB combined VRAM+RAM ceiling. The recommended architecture is: Qwen3 8B as primary model (best reasoning quality for 8GB VRAM), with Qwen3 14B as optional secondary if layer split testing confirms acceptable performance. Slow secondary generation is acceptable for selective deep-reasoning use — not for the weekly pipeline.

## 15.5  RIIF Technology Stack on This Lab

The RIIF technology stack is unchanged except for the secondary model. All components install inside the VM exactly as designed in RIIF v1.2:

| Component | Technology | Notes for This Lab |
| --- | --- | --- |
| LLM Runtime | Ollama | Already installed. GPU inference verified. Same install path. |
| Primary Model | 14B instruct quantized | Pull via Ollama. Stored on IronWolf HDD. Fits in 8GB VRAM. |
| Secondary Model | Qwen3 14B (conditional) | Only viable if GPU layer split testing confirms acceptable speed (>10 tok/s). Otherwise use Qwen3 8B exclusively. |
| Vector DB | Qdrant | Install inside VM. Active corpus on 60GB SSD partition. |
| Relational DB | PostgreSQL | Install inside VM. Full decision schema from RIIF v1.2 Section 5.3. |
| Language | Python | Ingestion, monitoring, delta detection, export scripts. |
| Scheduler | Cron | Weekly Monday 06:00. CPU/IO throttled to off-hours. |
| Version Control | Git | Scripts, taxonomy, prompts to GitHub. No regulatory data, no decision logs. |

## 15.6  RIIF Governance Model — Key Parameters

The governance model from RIIF v1.2 is preserved unchanged. These parameters are locked for Phase 1 and Phase 2:

| Parameter | Locked Value |
| --- | --- |
| Weekly session duration | 45-60 minutes maximum. If session is consumed by maintenance, system has failed its design intent. |
| Human authority | All AI output requires human validation before entering decision log. Autonomous compliance determination is explicitly excluded. |
| Reasoning protocol | 5-pass multi-pass per regulatory delta: Summarize → Impact Map → Alternatives → Severity → Counterfactual |
| Model evaluation cadence | Every 6-12 months maximum. Not triggered by new model releases. |
| Taxonomy governance | Frozen annually. Changes only at quarterly review. All versions committed to Git with change rationale. |
| Language processing | Portuguese ingestion and indexing (preserves legal semantic precision). Bilingual EN/PT output at report layer. |
| Automation scope | Weekly monitoring + delta detection + AI hypothesis generation only. No autonomous architectural decisions. |
| Backup | Weekly VM snapshot + PostgreSQL export + Qdrant export → HDD Disk 1. Monthly full mirror → HDD Disk 2. |

## 15.7  RIIF Five-Lens Impact Framework

Every regulatory delta is evaluated across five lenses mapping to the executive influence domains of the role. This structure is preserved exactly from RIIF v1.2 and must be implemented as designed:

| # | Lens | Key Questions | Executive Domain |
| --- | --- | --- | --- |
| 1 | Tax Mechanism | What tax calculation logic changed? Structural or operational? Credit mechanism affected? | Domain D — Compliance Risk Posture |
| 2 | SAP Architecture | Which sub-modules are touched? Custom code risk? Integration interfaces at risk? Data model changes? | Domain A — IT System Adjustments |
| 3 | Satellite Systems | Which satellite systems affected? MES, WMS, TMS, fiscal doc, e-invoicing? API redesign required? | Domains A + B |
| 4 | Business Process | Does this alter manufacturing flow, procurement, quality traceability, reporting cadence? | Domains B + C |
| 5 | Strategic / Timeline | Immediate config vs program-level change? Deferred risk? Budget implication? | Domains C + E — Executive Briefings |

💡 Tip The counterfactual pass (Pass 5 in the reasoning protocol) is the most important for preventing hallucinated certainty. The exact prompt: 'Assume the primary interpretation in Pass 2 is wrong. What would that mean? What evidence would contradict it? What scenario would play out if the alternative interpretation is correct?' This forces the model to challenge its most confident output — the primary defence against regulatory misinterpretation.

⚠ Warning RIIF implementation is a separate, phased project defined in RIIF Solution Design v1.2. This lab provides the infrastructure foundation. The RIIF-specific phases — taxonomy design, schema creation, ingestion pipeline, weekly automation — are not part of this implementation guide. Complete the lab build (Chapters 1-11) first. Begin RIIF Phase 1 as a separate dedicated session.

# 16. Lab Evolution Roadmap

This chapter documents the planned evolution of the lab beyond its current Configuration A state. Each item is deferred — not cancelled. Each has a defined reason for deferral and a condition that triggers the design session needed to activate it.

## 16.1  Roadmap Overview

| Item | Status | Priority | Activation Condition |
| --- | --- | --- | --- |
| RIIF Phase 1 — Core Infrastructure | Deferred | High | Lab build complete (Ch 1-11). Weekend dedicated to RIIF. |
| Obsidian vault + AI notes | Deferred | High | Workspace structure configured. AI framework with file access. |
| Learning library | Deferred | Medium | Obsidian vault working. Content curation session. |
| Flutter dev environment | Deferred | Medium | Flutter SDK install in VM. AI file access configured. |
| Invoice PDF processor | Deferred | Medium | Python environment in VM. AI file access configured. |
| Configuration B — Agentic AI | Deferred | Low | Separate architecture session. Permission design required. |
| n8n local deployment | Deferred | Low | Separate architecture session. Network policy design required. |
| Secondary GPU (host display) | Optional | Low | Not required. Host is headless. Keyboard/mouse via USB passthrough (§14.5). PCIe USB card is the isolation upgrade path. |

## 16.2  Next Immediate Steps (Post Lab Build)

After Chapter 11 is complete and Ollama is running with verified GPU inference, the immediate next steps in priority order:

- Configure USB device passthrough for keyboard and mouse. Run lsusb, create XML files, virsh attach-device. (Chapter 14.5)

- Configure workspace directory structure inside VM with correct permissions. (Chapter 13.3)

- Set up git inside VM. Connect to GitHub or private remote.

- Begin RIIF Phase 1 as a separate dedicated session using RIIF v1.2 as the guide.

## 16.3  n8n Local Deployment — Why Deferred

n8n's value is 24/7 external connectivity — webhooks receiving inbound triggers, scheduled outbound API calls, integration with third-party services. This lab's isolation model is deliberately restrictive on outbound network access.

The architectural tension is real: a system designed to be always-on and externally connected does not belong in the same VM as a system designed to minimise external exposure. There are two viable paths when this decision is revisited: a separate VM with a different, more open network policy, or a dedicated lightweight machine for n8n. Either path requires its own design session.

Decision to revisit: when the free tier n8n online environment becomes a limitation — either capability constraints or cost — that is the trigger to design the local deployment.

## 16.4  Configuration B — Agentic AI Design Requirements

Configuration B activates tool use for the AI framework. Before any implementation, the following must be designed explicitly:

- Tool permission matrix: which tools does the agent have access to? Terminal (restricted to workspace only)? Web search? File operations? Each tool is a separate decision with its own risk analysis.

- Execution scope: can the agent run any shell command, or only a whitelisted set? What is the whitelist? Who maintains it?

- Human approval workflow: which actions require human approval before execution? Which can execute autonomously? This is not a binary — it is a spectrum that must be explicitly designed.

- Network egress policy update: Configuration B may require additional outbound access. The nftables policy from Chapter 9 must be updated to reflect any new required paths — and only those paths.

- Blast radius assessment: if the agent executes an unintended command inside the VM, what is the worst case? What does it have access to? Is that acceptable?

⚠ Warning Do not activate Configuration B by simply installing an agentic framework and granting it terminal access. The design session above is not optional — it is the difference between a well-bounded agentic system and an unbounded one inside a VM that has a large model library, a running database, and network access.

## 16.5  Android Phone Access — ConnectBot Scripts

For starting and managing the lab from an Android phone using ConnectBot, the following approach minimises manual steps:

# Script: ~/start-lab.sh — run on host after SSH login #!/bin/bash sudo virsh start ai-lab echo 'Waiting for VM to boot...' sleep 30 sudo virsh domifaddr ai-lab echo 'VM is up. SSH to 192.168.122.x to connect.' # Script: ~/stop-lab.sh — graceful shutdown #!/bin/bash sudo virsh shutdown ai-lab echo 'VM shutting down...' sudo virsh domstate ai-lab # Make executable: chmod +x ~/start-lab.sh ~/stop-lab.sh

💡 Tip ConnectBot on Android connects to the host via SSH (ailab@192.168.1.31). From there, run ./start-lab.sh to bring up the VM in one command. The VM IP is printed at the end. A second SSH connection from ConnectBot can then reach the VM directly.

# 18. Hardware & Platform Evaluations

This chapter captures hardware and platform options that were formally evaluated against the lab's architecture, goals, and constraints. Each entry records what was evaluated, why it was considered, what the analysis found, and the decision. These are not deferred items — they are closed questions with documented reasoning.

## 18.1  Proxmox VE — Evaluated and Rejected

Proxmox VE is a hypervisor platform built on top of KVM and LXC, running Debian as the host OS. It was evaluated as an alternative to the bare KVM + Ubuntu 24.04 architecture after the lab was fully built.

### What Proxmox Adds

Proxmox's value over bare KVM is entirely in the management and operational layer, not the virtualisation itself. The underlying VFIO GPU passthrough mechanism is identical — Proxmox does not change how the RTX 3060 Ti is passed through. What it adds: a purpose-built web UI at port 8006 with GUI snapshot management, first-class storage pool handling including ZFS, and Proxmox Backup Server integration for scheduled VM backups. Snapshot chain management — which requires manual virsh commands on bare KVM — has a full GUI in Proxmox.

### Why It Was Rejected for This Setup

| Dimension | Assessment |
| --- | --- |
| Virtualisation layer | Identical to bare KVM. VFIO passthrough, IOMMU, GPU isolation — all unchanged. Zero performance difference. |
| Host OS | Proxmox runs on Debian. Migrating requires a full host OS reinstall. The lab is built on Ubuntu 24.04 — all documentation, apt package names, systemd service names, netplan configuration, unattended-upgrades setup would need to be redone. |
| nftables integration | Proxmox manages its own firewall rules and bridge networking. The custom nftables rules for virbr0 and the cline-user UID-scoped allowlist would require careful re-integration to avoid conflicts with Proxmox's own network management layer. |
| Host as appliance | Proxmox discourages installing arbitrary packages on the host. The current architecture runs nginx, Cockpit, and SSH hardening directly on the host. Under Proxmox, the cleaner path moves nginx into its own LXC container — adding a layer with no benefit. |
| Subscription nag | Proxmox is open source but the enterprise repository requires a paid subscription. The community repository works but displays a subscription warning on every login. |
| Migration cost vs gain | Full host OS reinstall. All documentation rewritten. nftables re-integrated. The only gain is a better snapshot management UI — which the Maintenance Guide (virsh procedures) already addresses. |

🎯 Why this decision Proxmox would have been the better starting point if the lab had been built from scratch with GUI management as a priority. At the point of evaluation, the lab was fully operational with complete documentation. The migration cost was a full host reinstall for a management UI improvement, with no change to inference performance, security architecture, or capabilities. Rejected. The architectural decision to use bare KVM on Ubuntu 24.04 was correct for this setup.

## 18.2  Secondary GPU for Multi-Card Inference — Evaluated and Rejected

Ollama supports multi-GPU inference natively on bare metal Linux — it detects multiple NVIDIA GPUs and distributes model layers across available VRAM. The question evaluated was whether adding a second GPU to the VM via VFIO passthrough would meaningfully expand the lab's inference capabilities.

### The Fundamental Constraint

The bottleneck is not Ollama's multi-GPU support — that works. The bottleneck is VFIO passthrough architecture on the Z590-F. Each GPU passed through to a VM must reside in its own isolated IOMMU group. The Z590-F has a single x16 PCIe slot (occupied by the RTX 3060 Ti). Secondary slots (x4, x1) share IOMMU groups with other PCIe devices on this board, making clean passthrough of a second GPU architecturally problematic without pcie_acs_override — which weakens the IOMMU isolation the entire security model depends on.

### Cards That Would Make a Meaningful VRAM Difference

| Card | VRAM | Assessment for this setup |
| --- | --- | --- |
| RTX 3060 12GB | 12GB | Best pairing candidate — same Ampere architecture, same driver branch. Combined: 20GB addressable VRAM. But requires isolated IOMMU group in secondary slot, which is not available on Z590-F. |
| RTX 3060 Ti (second) | 8GB | Identical to primary. Combined: 16GB. Same IOMMU problem. |
| RTX 3080 10GB | 10GB | Only 2GB gain over primary. x4 slot bandwidth becomes inference bottleneck. |
| RTX 4060 Ti 16GB | 16GB | Best single-card VRAM upgrade — but makes more sense as a full replacement of the 3060 Ti than a second card. |
| RTX 3090 | 24GB | Correct answer — as a replacement, not addition. Single card, triple the VRAM, no dual-passthrough complexity. |

🎯 Why this decision Dual GPU passthrough on the Z590-F requires pcie_acs_override, which defeats the IOMMU security boundary. Even if the IOMMU problem were solved, x4 slot bandwidth limits inference transfer speeds. The correct upgrade path for expanded VRAM is replacing the RTX 3060 Ti with a single higher-VRAM card — an RTX 3090 (24GB, ~$400–500 used) drops into the existing VFIO passthrough setup with no architecture changes and provides 3x the current VRAM. Dual GPU passthrough is the worst option among the available paths.

## 18.3  GT 1030 as Host Display Card — Evaluated and Closed

The GT 1030 was previously on the hardware pipeline as a host display card. The rationale was: the i5-11400F has no iGPU, the RTX 3060 Ti is fully passed through to the VM, so the host has no display output. A GT 1030 would give the host a display for emergency physical access.

### Why It Was Closed

The GT 1030 solves one problem: physical display access to the host when SSH and Cockpit are both unreachable. The analysis was done assuming a monitor was required for VM management. It is not. The monitor on the desk shows the VM (RTX 3060 Ti passthrough). The host is managed via SSH — from the laptop, or from the VM itself. The GT 1030 was evaluated in a context where keyboard and mouse access to the VM was unsolved. Once USB device passthrough (§14.5) was confirmed as the input architecture, the VM is the primary interactive environment. The host stays headless. A second monitor is not needed. The GT 1030 adds no value to this specific setup.

💡 Tip The GT 1030 remains a valid emergency recovery tool — if host SSH is unreachable and Cockpit is unreachable, a GT 1030 would provide a display for direct console access. This is a low-probability scenario. For a lab with physically accessible hardware managed by one person, SSH recovery via laptop is sufficient. The GT 1030 is removed from the pipeline.

# 17. Document Changelog

All versions track live build decisions, corrections discovered during actual implementation, and annotations added after real failures. This is not a theoretical document — every entry in this log reflects something that happened on this hardware.

| Version | Date | Changes |
| --- | --- | --- |
| v2.8 | Mar 2026 | Hardware and platform evaluations captured — new Chapter 18: • §18.1 Proxmox VE evaluated and rejected. Architecture identical to bare KVM at the virtualisation layer. Migration cost = full host OS reinstall for a management UI improvement. No change to inference performance or security model. Bare KVM on Ubuntu 24.04 confirmed correct. • §18.2 Secondary GPU for multi-card inference evaluated and rejected. Z590-F IOMMU groups block clean dual passthrough without pcie_acs_override, which would defeat the hardware security boundary. RTX 3090 replacement (24GB, ~$400–500 used, drop-in VFIO swap) documented as the correct VRAM upgrade path. • §18.3 GT 1030 host display card closed and removed from pipeline. USB device passthrough (§14.5) resolved the input architecture. Monitor shows VM. Host stays headless. GT 1030 adds no value to this setup. • Changelog renumbered to Chapter 17 (was correct already). Chapter 18 inserted before it. |
| v1 | Mar 2026 | Initial KVM + VFIO architecture recommendation. Docker-first approach rejected. Headless host insight. Complete pre-deployment checklist. Phase 1–5 blueprint. Separate document: AI_Lab_KVM_Recommendation.docx |
| v2 | Mar 2026 | Full implementation guide built from v1 blueprint. Added: flag-by-flag virt-install explanation. Code 43 mechanism deep-dive. Ollama install mechanics. systemctl edit rationale. Emergency password reset with virt-customize (Section 7.1a). Storage architecture with hybrid SSD/HDD strategy. Vision & goals chapter. Lab usage framework. Display & input architecture. RIIF integration chapter with VRAM correction (3060 Ti is 8GB not 12GB). Lab evolution roadmap. |
| v2.1 | Mar 2026 | Live build corrections from Session 2: • Section 1.2 rewritten with actual IronWolf partition table (sdc1–sdc5). Device node is /dev/sdc not /dev/sdb — Kingston took sda. sdc3 had PARTLABEL but no filesystem TYPE — blkid check before mkfs documented. Real UUID (9100fc7a) in fstab command. Actual df output: 4.0T / 3.8T. • Section 8.2 — Ollama permission crash documented: service runs as user 'ollama', IronWolf mounted as root → permission denied on /var/lib/ollama/models/blobs. Fix: chown -R ollama:ollama. systemctl edit silent failure documented — tee method added as Method 2. • Section 10.2 — Ubuntu SSH service is 'ssh' not 'sshd'. Windows ssh-copy-id workaround (type ¦ ssh one-liner) added. • Section 9.2 — nginx config updated with real VM IP (192.168.122.168). PowerShell test command and expected output added. • Section 10.4 operational commands table updated with real IPs and added: laptop curl command, virt-customize password reset row. • Changelog added (this section). |
| v2.2 | Mar 7 2026 | Live inference confirmed and documented: • Section 8.3 — Inference checkpoint updated with actual confirmed results: nvidia-smi showing 5340MiB / 8192MiB VRAM in use, process /usr/local/bin/ollama, driver 590.48.01, CUDA 13.1, temp 54°C, power 47W/200W. Actual model response to test query captured verbatim. • Cover version updated to v2.2. |
| v2.3 | Mar 7 2026 | Open WebUI installation documented: • Section 9.3 fully rewritten with 4-step procedure: nftables port 80 fix on host, nginx port 3000 proxy on host (with WebSocket Upgrade headers), docker.io install on VM, docker run command. • Lesson: nftables only allowed port 443 — apt inside VM hung silently until port 80 added to host rules. • Lesson: Docker accidentally installed on host instead of VM — full cleanup procedure documented (apt purge, gpasswd, groupdel). • Lesson: newgrp docker spawns a subshell — chained && commands may not execute. Run docker run separately, not chained after newgrp. • nginx Open WebUI proxy block added with WebSocket headers (required for streaming responses). |
| v2.4 | Mar 7 2026 | SSD fast tier for active models added: • New Section 9.4 — SSD fast tier architecture. 110GB raw image on KVM SSD pool, attached as /dev/vdc, mounted at /var/lib/ollama/models-fast. UUID b6be5023. Actual df output: 103GB available. • model-promote script created at /usr/local/bin/model-promote — rsync from IronWolf to SSD, chown ollama. • Performance rationale: model load time ~3x faster on SSD vs HDD. Load time only — inference speed identical once in VRAM. • Cache mode difference documented: --cache writeback for SSD vs --cache none for HDD. • Hot-attach confirmed working with VM running — no shutdown required. • Final Architecture Summary updated with three-tier storage description and Open WebUI entry. • Changelog updated. |
| v3.1 | Mar 2026 | Storage path corrections throughout. IronWolf partition (/dev/vdb) is passed directly to VM — it is never mounted on the host. Corrected all /mnt/ai_models references: private-vault bare repo moved to /var/lib/ollama/models/git/private-vault.git (VM, IronWolf). VM snapshots corrected to /var/lib/libvirt/images/snapshots/ on host SSD — libvirt cannot write to VM-mounted partitions. Checklist §8.4 Step 10 updated: bare repo creation runs on VM not host. All SSH remote URLs (ssh://ailab@192.168.1.31/mnt/ai_models/git/) replaced with local file:// path. Maintenance Guide §3.1 snapshot commands and §2.6 mount verification updated accordingly. |
| v3.1 | Mar 2026 | Storage architecture corrected. §1.2 and §9 updated: IronWolf partition (/dev/sdc3) is passed directly to VM as /dev/vdb — it is not mounted on the host. /mnt/ai_models never existed as a host mount point. Correct paths: VM model archive at /var/lib/ollama/models, VM fast tier at /var/lib/ollama/models-fast. VM snapshots stored on host SSD KVM pool at /var/lib/libvirt/images/snapshots/ — libvirt cannot write to IronWolf from host. Private-vault bare repo at /var/lib/ollama/models/git/private-vault.git inside VM (local file:// remote, no SSH required). §9.1 nftables: host ai_lab_filter table locks virbr0 subnet (ports 53/80/443 + GitHub port 22 ranges). VM agent_filter table applies UID-scoped rules for cline-user (1001) and claude-code-user (1002). GitHub IP allowlist expanded to include 4.0.0.0/8 and 20.0.0.0/8 for dynamic Azure endpoints. Session framework operational: new-session script, RCD template, second-brain repo on IronWolf. |
| v3.0 | Mar 2026 | Workspace permissions corrected to match §13.3 ownership model. §6.2 Step 2 (Checklist) rewritten: selective chmod per directory — projects/ and scratch/ set to 777 for agent write access; knowledge/, scripts/, git/ remain 750 for ailab-only access. No group membership required — boundary enforced by Unix permissions alone. §6.1 ownership table updated: Permissions column added (777 vs 750). §6.3 Step 5 corrected: mountpoint command requires sudo due to cline-user home being 750. §6.3 Steps 8–9 expanded: write test covers both agent-writable dirs (projects/, scratch/) and verifies rejection in ailab-only dirs (knowledge/, scripts/). Maintenance Guide §7.1 Test 3 corrected: write test path updated from workspace/testfile to workspace/scratch/testfile — accurately validates the permission boundary. |
| v2.9 | Mar 2026 | SSH architecture completed: • LAPTOP→HOST: passwordless, ssh host shortcut. • LAPTOP→VM: passwordless via ProxyJump (ssh vm from laptop goes through host transparently). • HOST→VM: passwordless, ssh vm shortcut. • VM→HOST: passwordless, id_ed25519_vmtohost key, ssh host shortcut on VM. • sudoers NOPASSWD /sbin/shutdown on host — ssh host 'sudo shutdown -h now' from VM works without password. • Terminal environment on VM: Terminus console font, TERM=xterm-256color, tmux Catppuccin Mocha (GPU+Ollama status bar, Ctrl+a prefix, mouse on), bash prompt 16-color Catppuccin Mocha. • Physical console limitation: framebuffer 16-color only, true-color deferred post-Session D. • Lessons 63-66 added. |
| v2.8 | Mar 2026 | Added ollama-tier tier switch script (§9.5): • New script at /usr/local/bin/ollama-tier — parameters: fast¦slow¦status. • fast: updates OLLAMA_MODELS in override.conf to SSD fast tier, restarts Ollama. • slow: returns OLLAMA_MODELS to IronWolf archive, restarts Ollama. • status: shows current active tier and model lists for both tiers. • Mechanism documented: updates override.conf via sed, daemon-reload, service restart. • foundMulti updated: tier system summarised as two-script architecture (model-promote + ollama-tier). • Final Architecture Summary updated: Ollama entry now references ollama-tier alongside model-promote. • Changelog updated. |
| v2.7 | Mar 2026 | Input architecture revised — evdev replaced by USB device passthrough: • §14.3 rewritten: evdev evaluated and rejected. Host kernel retains keystroke visibility via USB stack, mitigations required, simpler alternative exists. • §14.4 rewritten: USB device passthrough confirmed. Risk comparison table vs evdev. VM gets exclusive hardware ownership, host stays fully headless, no host service changes required. • §14.5 rewritten: full implementation — lsusb identification, XML file creation, virsh attach/detach commands. Permanent vs session-only modes documented. • §14.6 updated: PCIe card is isolation upgrade path, not evdev prerequisite. • §16.2 and roadmap updated. Lesson captured: when a capability is ruled out for security reasons, always evaluate whether a simpler alternative achieves the same goal. |
| v2.6 | Mar 7 2026 | Session 4 decisions captured: - Section 8.2a added: KV cache quantization (OLLAMA_KV_CACHE_TYPE=q4_0). Explains difference between model weight memory and KV cache memory — common source of confusion. - Section 8.5 added: model comparison table vs Claude Sonnet 4.6 with MMLU/MATH/coding benchmarks. Routing rule documented. llama.cpp value proposition explained (qwen3:14b layer tuning only). Model alias incident documented and lesson captured. - Section 14.6 added: PCIe USB add-in card recommendation. FL1100 chipset (Inateck KT4001) as primary recommendation. Verification procedure before VFIO binding. Deferred pending secondary GPU purchase. - Section 12.3 revised: Second brain three-vault architecture documented (private/shared/family). Structural separation rationale. Each vault purpose, audience, and content strategy defined. |
| v2.5 | Mar 7 2026 | Model library corrected + SSH shortcut documented: • Section 8.4 model table fully revised: Llama 3.3 70B Q4_K_M removed — 70B models require ~40GB, exceeding the 28GB VRAM+RAM ceiling. This was an error in earlier versions. • Hardware ceiling documented: no 70B model fits on this hardware in any useful configuration. • Model table updated with current best-in-class 8GB VRAM models: Qwen3 8B (best reasoning, replaces Qwen2.5 7B), DeepSeek-R1 8B (fastest reasoning, best for agentic loops), Qwen3 14B (stretch candidate — speed dependent on layer split, test before relying on it). • Section 7.1b added: SSH shortcut config (~/.ssh/config Host vm entry). Explains why plain 'ssh ailab@192.168.122.168' fails without -i flag (non-default key filename). ssh-copy-id procedure documented. • RIIF chapter updated to remove 70B model references. Secondary model revised to Qwen3 14B (conditional on performance testing). • All operational commands updated to use 'ssh vm' shortcut instead of full ssh ailab@192.168.122.168. |

End of document. Infrastructure build continues in Chapters 1–11. Lab evolution proceeds per the roadmap in Chapter 16.